HOSTINVO

Phase 21 — Integration Testing Verification  ·  PARTIAL PASS

Review Date: 12 March 2026  ·  8 checks — client lifecycle, order/provisioning, billing cycle, domain, ticket, webhook, queue, tenant isolation

Result: 8/8 checks PASS  ·  4 gaps (1 medium, 3 minor)  ·  4 files needing changes

Files verified: ClientLifecycleTest.php, OrderProvisioningTest.php, BillingCycleTest.php, DomainLifecycleTest.php, TicketLifecycleTest.php, WebhookProcessingTest.php, QueueProcessingTest.php, TenantAwareScopeTest.php, phpunit.xml, TestCase.php

## 1. Verification Summary

| # | Check | Verdict | Files Verified |
| --- | --- | --- | --- |
| 1 | Client lifecycle tests | ✅ PASS | ClientLifecycleTest.php |
| 2 | Order → provisioning workflow tested | ✅ PASS | OrderProvisioningTest.php |
| 3 | Subscription billing cycle tested | ✅ PASS * | BillingCycleTest.php |
| 4 | Domain lifecycle tested | ✅ PASS | DomainLifecycleTest.php |
| 5 | Ticket lifecycle tested | ✅ PASS | TicketLifecycleTest.php |
| 6 | Webhook processing tested | ✅ PASS | WebhookProcessingTest.php |
| 7 | Queue processing tested | ✅ PASS * | QueueProcessingTest.php |
| 8 | Tenant isolation validated | ✅ PASS * | TenantAwareScopeTest.php + all integration tests |

✅  8/8 checks PASS — all integration test files present and substantive

⚠  * Checks 3, 7, 8 pass with minor caveats — see gaps below

⚠  GAP-1 (Medium): phpunit.xml uses SQLite in-memory — tests do NOT run against PostgreSQL in CI

## 2. Detailed Check Analysis

Check 1  ·  Client Lifecycle

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| File | tests/Feature/Integration/ClientLifecycleTest.php |
| Methods | - test_client_lifecycle_create_update_delete_and_tenant_isolation (164 lines) |
| Findings | - Client CREATE: POST /api/v1/admin/clients with company, contacts[], addresses[] — asserts 201, tenant_id, contact email - Client UPDATE: PUT /api/v1/admin/clients/{id} — updates company_name, status, preferred_locale (to 'ar'), contact, address — asserts 200 - Soft DELETE: DELETE /api/v1/admin/clients/{id} — assertNoContent() + assertSoftDeleted('clients') - Tenant isolation: forceCreate client on tenantB, GET from tenantA — assertNotFound() ✓ - Two tenants (tenantA, tenantB) created with separate slugs — full isolation scenario - RolePermissionSeeder seeded before test for RBAC accuracy - Sanctum::actingAs() used for auth — no token leakage between tenants |
| Gaps | None. |

Check 2  ·  Order → Provisioning Workflow

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| File | tests/Feature/Integration/OrderProvisioningTest.php |
| Methods | - test_order_to_invoice_payment_to_service_provisioning_flow (307 lines) |
| Findings | - Full end-to-end pipeline: order creation → place → accept → invoice → payment → service → provisioning - Product, ProductPricing, ConfigurableOption, ConfigurableOptionChoice all seeded before order - Server and ServerGroup created via API; server linked to product via packages[] - Order transitions: STATUS_DRAFT → STATUS_PENDING (place) → STATUS_ACCEPTED (update) - Invoice created from order with correct order_id linkage; status starts as STATUS_UNPAID - Payment applied via POST /api/v1/admin/invoices/{id}/payments (manual, full amount) — assertCreated - Invoice re-fetched: STATUS_PAID + balance_due_minor=0 confirmed - Service created POST /api/v1/admin/services referencing order_id, server_id, product_id - Provisioning dispatched: POST /api/v1/admin/services/{id}/operations/create_account - Result verified: provisioning_jobs STATUS_COMPLETED, provisioning_logs STATUS_COMPLETED, services STATUS_ACTIVE + PROVISIONING_SYNCED - Http::fake() stubs cPanel API to return successful createacct response |
| Gaps | None. |

Check 3  ·  Subscription Billing Cycle

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| File | tests/Feature/Integration/BillingCycleTest.php |
| Methods | - test_subscription_renewal_invoice_payment_and_next_billing_date_progression (176 lines) |
| Findings | - Subscription model created: billing_cycle=monthly, price=1999, next_billing_date=now+1month, auto_renew=true - Renewal invoice created via POST /api/v1/admin/invoices with recurring_cycle + next_invoice_date — asserts 201 - Invoice line item: manual type with subscription_id + service_id in metadata - Payment applied: POST /api/v1/admin/invoices/{id}/payments (manual, full 1999 minor) — asserts 201 - Invoice status confirmed: STATUS_PAID, balance_due_minor=0 - next_billing_date advancement: addMonthNoOverflow() applied, forceFill on subscription — asserts date progression - last_billed_at set and asserted not null after renewal - Carbon::now()->addMonthNoOverflow()->startOfDay() used — handles month-end edge cases correctly |
| Gaps | - MINOR: next_billing_date advancement is performed via forceFill in the test itself, not by dispatching a BillingRenewalJob or equivalent automation. The automated billing scheduler path is not exercised end-to-end. |

Check 4  ·  Domain Lifecycle

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| File | tests/Feature/Integration/DomainLifecycleTest.php |
| Methods | - test_domain_register_renew_and_registrar_log_flow_with_tenant_isolation (215 lines) |
| Findings | - Domain CREATE: POST /api/v1/admin/domains — asserts 201, domain normalised to lowercase, STATUS_ACTIVE - Domain contacts UPDATE: PUT /api/v1/admin/domains/{id}/contacts with 4 types (registrant, admin, tech, billing) — assertJsonCount(4) - Domain RENEWAL: POST /api/v1/admin/domains/{id}/renewals (years=1, STATUS_COMPLETED) — asserts 201 - Registrar logs verified: GET /api/v1/admin/domains/{id}/registrar-logs — assertJsonFragment for both 'update_contacts' and 'renew' operations with STATUS_SUCCESS - Tenant isolation: forceCreate foreign domain on tenantB, GET from tenantA — assertNotFound() ✓ - Two tenants + two clients created for full isolation scenario - Domain name normalisation tested: 'Integration-Domain.test' input → 'integration-domain.test' stored |
| Gaps | None. |

Check 5  ·  Ticket Lifecycle

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| File | tests/Feature/Integration/TicketLifecycleTest.php |
| Methods | - test_ticket_create_reply_status_change_and_tenant_isolation (178 lines) |
| Findings | - Ticket departments and statuses fetched dynamically via GET (no hardcoded IDs) - Ticket CREATE: POST /api/v1/admin/tickets with client_id, department, subject, priority, initial message — asserts 201, reply_type=TYPE_ADMIN - Ticket REPLY: POST /api/v1/admin/tickets/{id}/replies — second reply asserted at index [1] with TYPE_ADMIN - Status change + priority escalation: PUT /api/v1/admin/tickets/{id} with closedStatusId and PRIORITY_URGENT — asserts both changes - Full re-fetch: GET /api/v1/admin/tickets/{id} confirms status CODE_CLOSED and reply message persisted - Tenant isolation: create foreign ticket on tenantB (with its own department, status, client), GET from tenantA — assertNotFound() ✓ - ClientContact linked to ticket at creation — contact FK verified in creation payload |
| Gaps | None. |

Check 6  ·  Webhook Processing

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| File | tests/Feature/Integration/WebhookProcessingTest.php |
| Methods | - test_stripe_webhook_processes_payment_and_transaction_to_completion - test_paypal_webhook_processes_payment_and_transaction_to_completion |
| Findings | - STRIPE: Full flow: gateway checkout → Stripe webhook → payment completion → invoice paid - Stripe HMAC signature constructed: hash_hmac('sha256', '{timestamp}.{payload}', webhook_secret) — real signature format - Stripe event: checkout.session.completed with payment_id + invoice_id + tenant_id in metadata - Stripe assertions: payments.status=COMPLETED + reference='pi_*', transactions.gateway='stripe' + external_reference='cs_*', invoices.status=PAID - PAYPAL: Full flow: gateway checkout → PayPal webhook → payment completion → invoice paid - PayPal signature: headers (paypal-auth-algo, paypal-cert-url, paypal-transmission-id/sig/time) passed correctly - PayPal Http::fake() stubs: oauth token, order creation, webhook signature verification (verification_status=SUCCESS) - PayPal assertions: payments.reference='PAYPAL-CAPTURE-123', transactions.external_reference='PAYPAL-INTEGRATION-ORDER-123' - TenantSettingService::put() used to configure per-tenant gateway credentials (not hardcoded in env) - Both gateways use isolated tenant contexts with separate billing setups via createBillingContext() |
| Gaps | None. |

Check 7  ·  Queue Processing

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| File | tests/Feature/Integration/QueueProcessingTest.php |
| Methods | - test_redis_queue_dispatch_and_provisioning_job_processing_flow - test_failed_jobs_logging_keeps_tenant_context_isolated |
| Findings | - Queue::fake() used to assert ProvisionAccountJob dispatched to correct queue without executing - Queue::assertPushed(ProvisionAccountJob::class) with closure verifying serviceId is non-empty - provisioning_jobs status=STATUS_QUEUED verified in DB immediately after dispatch - ProvisioningService::processCreateAccountForService() called directly to test job logic: asserts STATUS_COMPLETED, provisioning_logs, services STATUS_ACTIVE - Failed jobs test: config switched to database driver, FailingTenantAwareJob dispatched for two tenants - artisan queue:work --once --tries=1 run per tenant to generate failed job entries - failed_jobs table: assertDatabaseHas for tenant_id of both tenants ✓ - FailedJobInspectionService::listForTenant(): 1 job per tenant, correct tenant_id on each - Cross-tenant isolation: findForTenant(tenantA.id, tenantB.job.uuid) returns null ✓ - setTenantContext / clearTenantContext helpers correctly set CurrentTenant and app('tenant') before dispatch |
| Gaps | - MINOR: Provisioning flow uses Queue::fake() + direct service call rather than running actual Redis queue worker. Async dispatch correctness (job serialisation, queue tier routing) is verified structurally but not via a live worker. |

Check 8  ·  Tenant Isolation Validated in Tests

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| File | Multiple integration tests + tests/Feature/Tenancy/TenantAwareScopeTest.php |
| Methods | - TenantAwareScopeTest::test_tenant_aware_models_are_filtered_by_the_current_tenant - Cross-tenant 404 assertions in: ClientLifecycle, DomainLifecycle, TicketLifecycle - Cross-tenant failed_jobs isolation in: QueueProcessingTest |
| Findings | - TenantAwareScopeTest: CurrentTenant::set(tenantA) → User::query()->pluck('email') — tenantB user NOT visible, tenantA user IS visible ✓ - ClientLifecycleTest: forceCreate client on tenantB, assertNotFound from tenantA auth ✓ - DomainLifecycleTest: forceCreate domain on tenantB, assertNotFound from tenantA auth ✓ - TicketLifecycleTest: create ticket on tenantB (own dept/status), assertNotFound from tenantA auth ✓ - QueueProcessingTest: FailedJobInspectionService::listForTenant() returns only own-tenant jobs; findForTenant returns null for cross-tenant UUID ✓ - WebhookProcessingTest: TenantSettingService used per-tenant — gateway credentials scoped to individual tenant, no cross-contamination ✓ - All integration tests use separate tenant slugs per test to prevent data bleed across test runs - Isolation validated at both ORM scope level (TenantAwareScopeTest) and HTTP API level (404 on cross-tenant access) |
| Gaps | - MINOR: phpunit.xml uses DB_CONNECTION=sqlite (in-memory). All integration tests run against SQLite, not PostgreSQL. Production-specific behaviours (JSONB, UUID handling, window functions, strict type casting) are not exercised by the test suite. |

## 3. Remaining Gaps

GAP-1  ·  Medium  ·  Check 8

| Attribute | File | Recommended Fix |
| --- | --- | --- |
| Description | phpunit.xml configures DB_CONNECTION=sqlite (in-memory). All integration tests run against SQLite, not PostgreSQL. Production uses PostgreSQL 16 with JSONB columns, UUID primary keys, and strict type handling — none of which are exercised by the test suite. | # Option A — add a pgsql test environment override: <env name="DB_CONNECTION" value="pgsql"/> <env name="DB_DATABASE" value="hostinvo_ci"/> <env name="DB_HOST" value="127.0.0.1"/> <env name="DB_PORT" value="5432"/> <env name="DB_USERNAME" value="hostinvo"/> <env name="DB_PASSWORD" value="hostinvo"/> # Option B — leave SQLite for unit tests, add a Feature-only phpunit.pgsql.xml # that overrides DB_CONNECTION and run in CI via --configuration phpunit.pgsql.xml |
| File | backend/phpunit.xml | See fix above |

GAP-2  ·  Minor  ·  Check 3

| Attribute | File | Recommended Fix |
| --- | --- | --- |
| Description | BillingCycleTest advances next_billing_date via forceFill in the test body rather than dispatching a BillingRenewalJob or calling an automated scheduler. The automated renewal execution path is not tested end-to-end. | // After payment verified, dispatch the actual renewal job instead of forceFill: // e.g. app(SubscriptionRenewalService::class)->renew($subscription); // OR: dispatch a ProcessSubscriptionRenewal job and assert its side-effects // Then assert next_billing_date changed via $subscription->refresh() |
| File | tests/Feature/Integration/BillingCycleTest.php | See fix above |

GAP-3  ·  Minor  ·  Check 7

| Attribute | File | Recommended Fix |
| --- | --- | --- |
| Description | QueueProcessingTest provisioning flow uses Queue::fake() + direct ProvisioningService call rather than a live worker. Job serialisation correctness, queue tier routing (critical vs default), and Redis queue depth behaviour are structurally inferred but not runtime-verified. | // Supplement with a live-queue test (or CI pipeline step): // config(['queue.default' => 'redis']); // Queue::fake() removed for this assertion block // Use artisan queue:work --once against the test Redis instance // to verify serialisation and tier routing end-to-end |
| File | tests/Feature/Integration/QueueProcessingTest.php | See fix above |

GAP-4  ·  Minor  ·  All

| Attribute | File | Recommended Fix |
| --- | --- | --- |
| Description | Each integration test duplicates createTenant() and createTenantAdmin() as private helpers. No shared IntegrationTestCase base class. DRY violation — risk of drift if tenant/admin creation logic changes. | // Create tests/Feature/Integration/IntegrationTestCase.php: abstract class IntegrationTestCase extends TestCase { use RefreshDatabase; protected function createTenant(string $slug): Tenant { ... } protected function createTenantAdmin(Tenant $tenant, string $email): User { ... } } // All 7 integration test classes extend IntegrationTestCase |
| File | tests/Feature/Integration/*.php (all 7 files) | See fix above |

## 4. Files Needing Changes

| File | Required Changes |
| --- | --- |
| backend/phpunit.xml | - Change DB_CONNECTION from sqlite to pgsql for Feature testsuite, OR create a separate phpunit.pgsql.xml for CI PostgreSQL integration test run |
| tests/Feature/Integration/BillingCycleTest.php | - Replace manual forceFill next_billing_date advancement with call to actual renewal service/job to test the automated billing path |
| tests/Feature/Integration/QueueProcessingTest.php | - Add a supplementary assertion block that runs a live queue worker against test Redis to verify job serialisation and queue tier routing |
| tests/Feature/Integration/IntegrationTestCase.php (new) | - Create shared abstract base class with createTenant() and createTenantAdmin() helpers to eliminate duplication across all 7 test files |

⚠  GAP-1 is the highest-priority fix: SQLite vs PostgreSQL mismatch means production DB behaviours (JSONB, UUID, strict types) are untested in CI.

ℹ  GAPs 2–4 are minor quality improvements — they do not affect test coverage accuracy for the current phase.

✅  All 8 integration test checks pass. 7 unique end-to-end workflows covered across 9 test classes.

Hostinvo Phase 21  ·  Integration Testing Verification  ·  12 March 2026  ·  PARTIAL PASS  ·  Do Not Distribute