HOSTINVO

Phase 20 — Staging Deployment Verification  ·  FULL PASS

Review Date: 12 March 2026  ·  7 checks across compose config, env vars, CI/CD routing, isolation, payments, docs, and scope

Result: 7/7 checks PASS  ·  0 gaps  ·  0 files needing changes  ·  2 Phase 18 carry-over gaps also resolved

Files verified: docker-compose.staging.yml, backend/.env.staging.example, docs/STAGING_ENVIRONMENT.md, .github/workflows/ci-cd.yml, scripts/deploy/remote-deploy.sh, backend/config/payments.php

## 1. Verification Summary

| # | Check | Verdict | Files Verified |
| --- | --- | --- | --- |
| 1 | docker-compose.staging.yml exists and valid | ✅ PASS | docker-compose.staging.yml |
| 2 | Staging environment variables configured correctly | ✅ PASS | backend/.env.staging.example |
| 3 | CI/CD deploys staging branch correctly | ✅ PASS | ci-cd.yml, scripts/deploy/remote-deploy.sh |
| 4 | Staging PostgreSQL and Redis isolated from production | ✅ PASS | docker-compose.staging.yml, .env.staging.example |
| 5 | Sandbox payment config used, real gateways disabled | ✅ PASS | .env.staging.example, config/payments.php |
| 6 | docs/STAGING_ENVIRONMENT.md exists and documented | ✅ PASS | docs/STAGING_ENVIRONMENT.md |
| 7 | No business modules or unrelated changes introduced | ✅ PASS | Phase 20 diff — infra/ops files only |

✅  FULL PASS — 7/7 checks pass. No remaining gaps. No files needing changes.

## 2. Detailed Check Analysis

Check 1  ·  docker-compose.staging.yml — Exists and Valid

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Scope | docker-compose.staging.yml |
| Findings | - File present at repository root: docker-compose.staging.yml - 6 services defined: app, nginx, postgres, redis, queue-worker, scheduler — identical topology to production - All services use restart: unless-stopped - All 6 services have healthchecks matching the production patterns (php-fpm -t, wget /health, pg_isready, redis-cli ping, supervisorctl status, ps aux grep schedule:work) - App/Nginx images: ${APP_IMAGE:-hostinvo-app:staging} / ${NGINX_IMAGE:-hostinvo-nginx:staging} — separate from prod tags - Network: hostinvo-staging (isolated bridge network, separate from hostinvo-prod) - Volumes: postgres-staging-data, redis-staging-data — named volumes separate from prod - APP_ENV=staging, APP_DEBUG=false set as environment overrides in every service - env_file: ./backend/.env.staging (separate file from .env.production) - Nginx staging port: ${STAGING_APP_HTTP_PORT:-8081}:80 (default 8081, avoids conflict with prod port 80) - Scheduler healthcheck uses ps aux ¦ grep "[p]hp artisan schedule:work" — matches Phase 19 fixed pattern - Queue-worker process counts reduced for staging: CRITICAL/DEFAULT/LOW all default to 1 (vs 2/2/1 in prod) |
| Remaining Gaps | None. |

Check 2  ·  Staging Environment Variables Configured Correctly

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Scope | backend/.env.staging.example |
| Findings | - APP_ENV=staging, APP_DEBUG=false — correctly reflects a staging (non-debug) environment - APP_URL=https://api-staging.hostinvo.example — staging-specific domain - FRONTEND_URL=https://staging.hostinvo.example — staging-specific frontend - DB_DATABASE=hostinvo_staging — isolated staging database name - SESSION_COOKIE=hostinvo_staging_session — prevents session collision with production cookies - SESSION_DOMAIN=.staging.hostinvo.example — scoped to staging domain only - CACHE_PREFIX=hostinvo_staging — Redis key namespace distinct from production (hostinvo_prod) - MAIL_FROM_NAME="[STAGING] Hostinvo" — prefixed per safety rules, prevents real-looking emails - MAIL_FROM_ADDRESS=no-reply@staging.hostinvo.example — staging domain sender - CORS_ALLOWED_ORIGINS=https://staging.hostinvo.example — no production origin allowed - SANCTUM_STATEFUL_DOMAINS=staging.hostinvo.example — scoped to staging only - LOG_LEVEL=debug (vs info in production) — appropriate for staging debugging - LOG_DAILY_DAYS=14 (vs 30 in production) — shorter retention for staging - MONITORING_ALERT_QUEUE_BACKLOG_THRESHOLD=250 (vs 500 in production) — more sensitive threshold for staging - All MONITORING_* vars present and consistent with config/monitoring.php |
| Remaining Gaps | None. |

Check 3  ·  CI/CD Deploys Staging Branch Correctly

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Scope | .github/workflows/ci-cd.yml, scripts/deploy/remote-deploy.sh |
| Findings | - ci-cd.yml triggers on push to staging branch (on.push.branches includes 'staging') - build-and-push: Resolve image metadata maps staging branch to deploy_environment=staging, image tag hostinvo-app:staging-latest - deploy job: environment: resolved as 'staging' when GITHUB_REF_NAME == 'staging' (ternary expression) — GitHub staging environment protection rules apply - deploy job: DEPLOY_COMPOSE_FILE set to docker-compose.staging.yml when GITHUB_REF_NAME == 'staging', else docker-compose.prod.yml - DEPLOY_COMPOSE_FILE passed via envs: to remote-deploy.sh over SSH - remote-deploy.sh: COMPOSE_FILE="${DEPLOY_COMPOSE_FILE:-docker-compose.prod.yml}" — consumes the variable - remote-deploy.sh: validates compose file exists on server: if [[ ! -f "${COMPOSE_FILE}" ]]; then exit 1; fi - All docker compose commands use -f "${COMPOSE_FILE}" — staging uses staging compose, production uses prod compose - Full deploy sequence: pull -> up -d -> migrate -> config:cache -> route:cache -> view:cache -> storage:link -> event:cache -> queue:restart -> restart workers - Phase 18 GAP-1 (missing storage:link) now resolved — present in remote-deploy.sh - Phase 18 GAP-2 (phpstan version pin) now resolved — composer require --dev phpstan/phpstan at level=5 |
| Remaining Gaps | None. |

Check 4  ·  Staging PostgreSQL and Redis Isolated from Production

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Scope | docker-compose.staging.yml, backend/.env.staging.example |
| Findings | - PostgreSQL — staging database: POSTGRES_DB=hostinvo_staging (vs hostinvo in prod) - PostgreSQL — volume: postgres-staging-data (named volume, completely separate from postgres-prod-data) - PostgreSQL — DB_DATABASE=hostinvo_staging in .env.staging.example — application points to staging DB - PostgreSQL — network: hostinvo-staging bridge (isolated, prod services on hostinvo-prod cannot reach it) - Redis — volume: redis-staging-data (separate from redis-prod-data) - Redis — CACHE_PREFIX=hostinvo_staging (vs hostinvo_prod) — even if same Redis server were shared, keys would not collide - Redis — REDIS_DB=0, REDIS_CACHE_DB=1 (same indexes as prod, but on isolated Redis instance within staging network) - Redis — REDIS_PASSWORD=change-this in example — separate credential from production (operators set real values at deploy time) - Network isolation: hostinvo-staging bridge network has no external links to hostinvo-prod network - All 6 staging containers are members of hostinvo-staging only — no cross-environment service communication possible |
| Remaining Gaps | None. |

Check 5  ·  Sandbox Payment Config — Real Gateways Disabled

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Scope | backend/.env.staging.example, backend/config/payments.php |
| Findings | - PAYMENTS_STRIPE_ENABLED=false — Stripe gateway explicitly disabled in staging env example - PAYMENTS_PAYPAL_ENABLED=false — PayPal gateway explicitly disabled in staging env example - Inline comment in .env.staging.example: '# Staging safety rules: real gateways are disabled.' - PAYPAL_MODE=sandbox — if PayPal were ever enabled, it would use sandbox endpoints not live - PAYPAL_LIVE_BASE_URL present for completeness only — gated behind enabled=false - STRIPE_SECRET_KEY= (empty) — no real Stripe key present even if enabled were flipped - config/payments.php: enabled => env('PAYMENTS_STRIPE_ENABLED', false) — default is false, requires explicit opt-in - config/payments.php: enabled => env('PAYMENTS_PAYPAL_ENABLED', false) — same default-off pattern - Gateway registration in WebhookController uses config('payments.gateways') — disabled gateways are not registered as webhook routes - docs/STAGING_ENVIRONMENT.md documents the safety rules explicitly under 'Staging Safety Rules' section |
| Remaining Gaps | None. |

Check 6  ·  docs/STAGING_ENVIRONMENT.md Exists and Complete

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Scope | docs/STAGING_ENVIRONMENT.md |
| Findings | - File present at docs/STAGING_ENVIRONMENT.md - Section: Purpose — describes staging as pre-production validation, lists all 6 services mirrored - Section: Compose Configuration — references docker-compose.staging.yml and .env.staging, documents key defaults - Section: CI/CD Integration — documents staging branch -> GitHub staging environment -> staging-latest tag mapping and DEPLOY_COMPOSE_FILE - Section: Staging Safety Rules — explicitly documents 4 rules: real gateways disabled, sandbox-only credentials, [STAGING] mail prefix, secrets isolated via GitHub Environments - Section: Monitoring and Health — confirms /health, /health/database, /health/redis, /health/queue endpoints active on staging - Section: Staging Deployment Steps — step-by-step instructions: copy .env.staging.example, set env vars, compose pull/up, artisan commands - Deployment steps include storage:link --force — consistent with remote-deploy.sh |
| Remaining Gaps | None. |

Check 7  ·  Scope Validation — No Business Modules Added

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Scope | Repository diff for Phase 20 additions |
| Findings | - New files added: docker-compose.staging.yml, backend/.env.staging.example, docs/STAGING_ENVIRONMENT.md - Modified files: .github/workflows/ci-cd.yml (added DEPLOY_COMPOSE_FILE ternary), scripts/deploy/remote-deploy.sh (added COMPOSE_FILE variable + guard + storage:link) - ci-cd.yml: PHPStan updated from level=0 (curl-downloaded phar) to level=5 (composer-installed) — Phase 18 GAP-2 resolved as a side-effect - No new migrations, models, controllers, services, routes, or database tables introduced - No changes to backend/app/, backend/config/ (payments.php, monitoring.php, etc.) — all unchanged - No new API endpoints, business logic, or frontend changes - All Phase 20 changes are infrastructure/ops: staging compose, staging env template, staging docs, CI compose-file routing - Fully consistent with MODULE_ROADMAP.md Phase 20 scope boundaries |
| Remaining Gaps | None. |

## 3. Additional Improvements Observed (Phase 18 Carry-Over Fixes)

| Improvement | Detail |
| --- | --- |
| Phase 18 GAP-1 resolved | storage:link --force now present in remote-deploy.sh (was missing from CI/CD deploy path) |
| Phase 18 GAP-2 resolved | PHPStan installed via composer require --dev phpstan/phpstan at level=5 (no more runtime curl download) |
| Scheduler healthcheck consistent | docker-compose.staging.yml uses same ps aux ¦ grep [p]hp pattern as Phase 19-fixed production config |
| DEPLOY_COMPOSE_FILE guard | remote-deploy.sh validates compose file exists before proceeding (if [[ ! -f ]] exit 1) |

ℹ  Phase 18 GAP-1 (storage:link in CI/CD path) and GAP-2 (PHPStan version pin + level) were both resolved as part of Phase 20 work.

✅  Phase 20 Staging Deployment — FULL PASS. Staging environment is fully isolated, documented, and CI/CD-integrated.

Hostinvo Phase 20  ·  Staging Deployment Verification  ·  12 March 2026  ·  FULL PASS  ·  Do Not Distribute