HOSTINVO

Phase 16 — P1-6: Rate Limiting Verification  ·  PARTIAL PASS

Review Date: 10 March 2026  ·  Follows P1-6 partial-pass finding (prior session)

Result: 5/8 checks PASS  ·  3 checks FAIL  ·  7 gaps remaining  ·  4 files need changes

Scope: 8 checks across AppServiceProvider.php, auth.php, admin.php, client.php, ApiRateLimitingTest.php

## 1. Verification Summary

| # | Check | Verdict | Limiter / Key | File(s) Verified |
| --- | --- | --- | --- | --- |
| 1 | Auth endpoints 10/min per IP | ✅ PASS | throttle:auth | auth.php |
| 2 | Webhook endpoints 10/min per IP | ✅ PASS | throttle:webhooks | routes/api.php |
| 3 | Authenticated API baseline 60/min per user | ✅ PASS | throttle:api | bootstrap/app.php |
| 4 | Ticket creation throttle:ticket-create | ✅ PASS | throttle:ticket-create | admin.php |
| 5 | Ticket reply throttle:ticket-reply | ✅ PASS | throttle:ticket-reply | admin.php |
| 6 | Domain actions throttle:domain-actions | ❌ FAIL | NOT DEFINED | AppServiceProvider.php, admin.php |
| 7 | 429 response format correct | ✅ PASS | throttleResponse() | AppServiceProvider.php |
| 8 | Tests in RateLimitingTest.php | ❌ FAIL | Wrong filename + 3 missing tests | ApiRateLimitingTest.php |

❌  OVERALL: 5/8 PASS  ·  FAIL on checks 6 and 8  ·  Client portal ticket routes unverified (Check 4/5)

## 2. Detailed Check Analysis

### Check 1  ·  Auth endpoints limited to 10/min per IP

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Limiter | RateLimiter::for('auth', ...) → Limit::perMinute(10)->by($request->ip()) |
| Routes | - POST /api/v1/auth/login - POST /api/v1/auth/forgot-password - POST /api/v1/auth/reset-password |
| Evidence | auth.php: all 3 routes wrapped in Route::middleware('throttle:auth') group. AppServiceProvider.php: 'auth' limiter defined at 10/min per IP with custom throttleResponse(). |
| Gaps | None — check fully resolved. |

### Check 2  ·  Webhook endpoints limited to 10/min per IP

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Limiter | RateLimiter::for('webhooks', ...) → Limit::perMinute(10)->by($request->ip()) |
| Routes | - POST /api/v1/webhooks/{gateway} |
| Evidence | routes/api.php: webhooks group has ->middleware(['throttle:webhooks']) + ->whereIn('gateway', $supportedWebhookGateways) constraint (P1-3 fix confirmed prior session). |
| Gaps | None — check fully resolved. |

### Check 3  ·  Authenticated API baseline 60/min per user

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Limiter | RateLimiter::for('api', ...) → Limit::perMinute(60)->by(user()->id ?: ip()) |
| Routes | - All /api/v1/admin/* and /api/v1/client/* routes |
| Evidence | AppServiceProvider.php: 'api' limiter keyed by authenticated user ID, falls back to IP for unauthenticated. bootstrap/app.php: $middleware->throttleApi(redis: extension_loaded('redis')) applies it globally. Redis-backed when extension available. |
| Gaps | None — check fully resolved. |

### Check 4  ·  Ticket creation protected with throttle:ticket-create

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Limiter | RateLimiter::for('ticket-create', ...) → Limit::perMinute(10)->by(user()->id ?: ip()) |
| Routes | - POST /api/v1/admin/tickets |
| Evidence | admin.php: Route::apiResource('tickets', TicketController::class)->middlewareFor('store', 'throttle:ticket-create'). Limiter defined in AppServiceProvider.php. |
| Gaps | - client.php has NO ticket routes — client portal ticket creation path unverifiable (see GAP-3) |

### Check 5  ·  Ticket reply protected with throttle:ticket-reply

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Limiter | RateLimiter::for('ticket-reply', ...) → Limit::perMinute(10)->by(user()->id ?: ip()) |
| Routes | - POST /api/v1/admin/tickets/{ticket}/replies |
| Evidence | admin.php: standalone Route::post('tickets/{ticket}/replies', ...)->middleware('throttle:ticket-reply'). Correctly uses standalone route (not apiResource) because replies are nested. Limiter defined in AppServiceProvider.php. |
| Gaps | - client.php has NO ticket routes — client portal reply path unverifiable (see GAP-3) |

### Check 6  ·  Domain action endpoints (POST/PUT) protected with throttle:domain-actions

| Field | Detail |
| --- | --- |
| Verdict | ❌ FAIL |
| Limiter | MISSING — RateLimiter::for('domain-actions', ...) NOT defined in AppServiceProvider.php |
| Routes | - POST /api/v1/admin/domains - PUT /api/v1/admin/domains/{domain} - DELETE /api/v1/admin/domains/{domain} |
| Evidence | AppServiceProvider.php: only 'domain-list' (GET, 30/min) exists. No 'domain-actions' limiter defined. admin.php: apiResource domains only has ->middlewareFor('index', 'throttle:domain-list') — store/update/destroy have NO per-endpoint throttle. |
| Gaps | - AppServiceProvider.php: add RateLimiter::for('domain-actions', ...) at 20/min by user ID - admin.php: add ->middlewareFor('store', 'throttle:domain-actions') on domains apiResource - admin.php: add ->middlewareFor('update', 'throttle:domain-actions') on domains apiResource - admin.php: add ->middlewareFor('destroy', 'throttle:domain-actions') on domains apiResource |

### Check 7  ·  Correct 429 response returned when limits exceeded

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Limiter | throttleResponse() private method wired to all 6 named limiters |
| Routes | - All throttled endpoints |
| Evidence | AppServiceProvider.php: private throttleResponse() returns response()->json(['data'=>null,'meta'=>{},'errors'=>[['message'=>'Too many requests...']]],429,$headers). All 6 limiters call ->response(fn(...) => $this->throttleResponse($headers)). Retry-After and X-RateLimit-* headers passed through via $headers argument. Envelope matches project API standard. |
| Gaps | - Once 'domain-actions' limiter is added it must also wire ->response(fn(...) => $this->throttleResponse($headers)) — must not be forgotten |

### Check 8  ·  Security tests exist in tests/Feature/Security/RateLimitingTest.php

| Field | Detail |
| --- | --- |
| Verdict | ❌ FAIL |
| Limiter | File found as ApiRateLimitingTest.php — wrong filename per spec |
| Routes | - tests/Feature/Security/RateLimitingTest.php (required) |
| Evidence | Uploaded file is ApiRateLimitingTest.php. Check requires RateLimitingTest.php. Beyond renaming: 4 test methods exist (auth, webhooks, ticket-create, ticket-reply) but 3 are missing: throttle:domain-actions, throttle:domain-list, throttle:api baseline. |
| Gaps | - Rename ApiRateLimitingTest.php → RateLimitingTest.php (update class name to match) - Add test_domain_action_endpoints_are_rate_limited_after_twenty_requests_per_user() - Add test_domain_list_endpoint_is_rate_limited_after_thirty_requests_per_user() - Add test_authenticated_api_baseline_is_rate_limited_at_sixty_requests_per_user() |

## 3. Remaining Gaps — Complete List

| Gap ID | Description | Required Fix | File |
| --- | --- | --- | --- |
| GAP-1 | RateLimiter::for('domain-actions', ...) not defined | RateLimiter::for('domain-actions', function (Request $request) { return Limit::perMinute(20) ->by($request->user()?->getAuthIdentifier() ?: $request->ip()) ->response(fn (Request $r, array $h) => $this->throttleResponse($h)); }); | app/Providers/AppServiceProvider.php |

| GAP-2 | POST/PUT/DELETE /admin/domains not protected with throttle:domain-actions | Route::apiResource('domains', DomainController::class) ->middlewareFor('index', 'throttle:domain-list') ->middlewareFor('store', 'throttle:domain-actions') ->middlewareFor('update', 'throttle:domain-actions') ->middlewareFor('destroy', 'throttle:domain-actions'); | routes/api/v1/admin.php |
| --- | --- | --- | --- |

| GAP-3 | Client ticket routes not in client.php — throttle:ticket-create and throttle:ticket-reply unverifiable for client portal | // If client ticket routes exist in another file, verify: Route::post('tickets', ...)->middleware('throttle:ticket-create'); Route::post('tickets/{ticket}/replies', ...)->middleware('throttle:ticket-reply'); // If client portal has no ticket creation, document this explicitly. | routes/api/v1/client.php (or separate client ticket route file) |
| --- | --- | --- | --- |

| GAP-4 | Test file is ApiRateLimitingTest.php — spec requires RateLimitingTest.php | // 1. Rename the file: // ApiRateLimitingTest.php → RateLimitingTest.php // 2. Update class declaration to match: class RateLimitingTest extends TestCase | tests/Feature/Security/ApiRateLimitingTest.php → RateLimitingTest.php |
| --- | --- | --- | --- |

| GAP-5 | No test for throttle:domain-actions (POST/PUT/DELETE admin domains) | public function test_domain_action_endpoints_are_rate_limited(): void { [$tenant, $user] = $this->createTenantAdminContext('domain-actions-rl'); Sanctum::actingAs($user); for ($i = 0; $i < 20; $i++) { $this->postJson('/api/v1/admin/domains', [...])->assertCreated(); } $this->postJson('/api/v1/admin/domains', [...]) ->assertStatus(429) ->assertJsonPath('errors.0.message', 'Too many requests...'); } | tests/Feature/Security/RateLimitingTest.php |
| --- | --- | --- | --- |

| GAP-6 | No test for throttle:domain-list (GET admin/client domains) | public function test_domain_list_endpoint_is_rate_limited(): void { [$tenant, $user] = $this->createTenantAdminContext('domain-list-rl'); Sanctum::actingAs($user); for ($i = 0; $i < 30; $i++) { $this->getJson('/api/v1/admin/domains')->assertOk(); } $this->getJson('/api/v1/admin/domains') ->assertStatus(429) ->assertJsonPath('errors.0.message', 'Too many requests...'); } | tests/Feature/Security/RateLimitingTest.php |
| --- | --- | --- | --- |

| GAP-7 | No test for global throttle:api baseline (60/min per user) | public function test_authenticated_api_baseline_is_rate_limited(): void { [$tenant, $user] = $this->createTenantAdminContext('api-baseline-rl'); Sanctum::actingAs($user); for ($i = 0; $i < 60; $i++) { $this->getJson('/api/v1/admin/clients')->assertOk(); } $this->getJson('/api/v1/admin/clients') ->assertStatus(429) ->assertJsonPath('errors.0.message', 'Too many requests...'); } | tests/Feature/Security/RateLimitingTest.php |
| --- | --- | --- | --- |

## 4. Exact Files Needing Changes

| File | Required Changes |
| --- | --- |
| app/Providers/AppServiceProvider.php | - Add RateLimiter::for('domain-actions', ...) — 20/min by user ID with throttleResponse() wired |
| routes/api/v1/admin.php | - Add ->middlewareFor('store', 'throttle:domain-actions') to domains apiResource - Add ->middlewareFor('update', 'throttle:domain-actions') to domains apiResource - Add ->middlewareFor('destroy', 'throttle:domain-actions') to domains apiResource |
| tests/Feature/Security/ApiRateLimitingTest.php | - Rename to RateLimitingTest.php — update class name to RateLimitingTest - Add test for throttle:domain-actions (POST /admin/domains at 20/min) - Add test for throttle:domain-list (GET /admin/domains at 30/min) - Add test for throttle:api baseline (GET /admin/clients at 60/min) |
| routes/api/v1/client.php (or client ticket route file) | - Locate client ticket creation and reply routes - Confirm throttle:ticket-create applied to POST /client/tickets - Confirm throttle:ticket-reply applied to POST /client/tickets/{ticket}/replies - If client portal has no ticket creation, document this explicitly in the codebase |

ℹ  Estimated effort to full PASS: ~2h (GAP-1 + GAP-2 = 20min, GAP-3 = 30min investigation, GAP-4/5/6/7 tests = ~60min)

➜  Once all 7 gaps are resolved, re-run full P1-6 verification to confirm FULL PASS before closing.

Hostinvo Phase 16  ·  P1-6 Rate Limiting Verification  ·  10 March 2026  ·  PARTIAL PASS  ·  Do Not Distribute