HOSTINVO

Phase 21 — Integration Testing Final Re-Verification  ·  PARTIAL PASS

Review Date: 12 March 2026  ·  3rd pass after billing automation fix attempt

Result: 4/5 checks PASS  ·  1 PARTIAL  ·  1 Medium gap  ·  1 new file needed

Progress since initial audit: GAP-1 (PostgreSQL) ✅  |  GAP-3 (live Redis) ✅  |  GAP-4 (IntegrationTestCase) ✅  |  GAP-2 (billing automation) ⚠ test complete, implementation missing

Files verified: phpunit.xml, IntegrationTestCase.php, BillingCycleTest.php, QueueProcessingTest.php + all 7 integration test classes

## 1. Re-Verification Summary

| # | Confirmation Check | Verdict | Evidence |
| --- | --- | --- | --- |
| 1 | PostgreSQL is used for tests | ✅ PASS | phpunit.xml: DB_CONNECTION=pgsql; CI pgsql 16 service container active |
| 2 | SQLite is absent from the test path | ✅ PASS | DB_CONNECTION=sqlite and DB_DATABASE=:memory: both absent from phpunit.xml |
| 3 | Redis queue worker executes jobs | ✅ PASS | Live artisan queue:work --queue=critical; Redis payload + tier routing verified |
| 4 | IntegrationTestCase base class used | ✅ PASS | All 7 integration tests extend IntegrationTestCase; helpers + seeder unified |
| 5 | Billing renewal automation path is tested | ⚠ PARTIAL | Test structure correct + $this->fail() guard; SubscriptionRenewalService and ProcessSubscriptionRenewal both absent from app/ |

✅  Checks 1–4 fully resolved and confirmed — PostgreSQL, no SQLite, live Redis worker, unified base class all PASS

⚠  Check 5 PARTIAL — BillingCycleTest is correctly written and enforces automation via $this->fail(), but the automation class does not exist yet

## 2. Detailed Check Analysis

Check 1  ·  PostgreSQL is used for tests

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Files | - backend/phpunit.xml (unchanged from previous pass) |
| Findings | - phpunit.xml: DB_CONNECTION=pgsql — confirmed, unchanged from previous re-verification pass - DB_DATABASE=:memory: and DB_CONNECTION=sqlite are absent — no SQLite fallback possible - CI backend-quality job provides live PostgreSQL 16-alpine service container via GitHub Actions services block - All Feature tests (including all Integration tests) run against a real PostgreSQL instance in CI - JSONB columns, UUID PKs, BIGSERIAL, strict type casting, schema-level constraints all exercised ✓ |
| Status | Fully resolved. No further action required. |

Check 2  ·  SQLite is absent from the test path

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Files | - backend/phpunit.xml (unchanged from previous pass) |
| Findings | - phpunit.xml contains no DB_CONNECTION=sqlite entry ✓ - phpunit.xml contains no DB_DATABASE=:memory: entry ✓ - No integration test class calls config(['db.connection' => 'sqlite']) – confirmed by full file review - SQLite path is fully and permanently closed |
| Status | Fully resolved. No further action required. |

Check 3  ·  Redis queue worker executes jobs

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Files | - tests/Feature/Integration/QueueProcessingTest.php (unchanged from previous pass) |
| Findings | - Queue::fake() is absent from the provisioning test method – live Redis execution used ✓ - redisAvailable() guard: graceful markTestSkipped if Redis unreachable (CI Redis service present) - Redis::connection()->del('queues:critical') pre-clears the queue before dispatch - After POST /operations/create_account: assertDatabaseHas provisioning_jobs with queue_name='critical' and STATUS_QUEUED - Redis payload inspected via lrange('queues:critical') — queue non-empty, serialised job decoded - Payload verified: queue='critical', displayName=ProvisionAccountJob::class, serviceId in data.command - Live artisan queue:work connection=redis --once --queue=critical runs the actual job process - Post-worker: provisioning_jobs.STATUS_COMPLETED, provisioning_logs.STATUS_COMPLETED, services.STATUS_ACTIVE + PROVISIONING_SYNCED all asserted - Queue tier routing ('critical') verified at both dispatch (queue_name column) and Redis serialisation level ✓ |
| Status | Fully resolved. No further action required. |

Check 4  ·  IntegrationTestCase base class used

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Files | - tests/Feature/Integration/IntegrationTestCase.php (unchanged from previous pass) |
| Findings | - Abstract IntegrationTestCase confirmed present with RefreshDatabase, RolePermissionSeeder in setUp() - createTenant() and createTenantAdmin() with overrides arrays defined in base class - setTenantContext() / clearTenantContext() shared in base class - All 7 integration test files extend IntegrationTestCase – confirmed: Client, Order, Billing, Domain, Ticket, Webhook, Queue - No private createTenant/createTenantAdmin helpers remain in any individual test class - use RefreshDatabase and $this->seed(RolePermissionSeeder::class) absent from all 7 child classes (inherited) - DRY violation from initial Phase 21 audit fully resolved ✓ |
| Status | Fully resolved. No further action required. |

Check 5  ·  Billing renewal automation path is tested

| Field | Detail |
| --- | --- |
| Verdict | ⚠ PARTIAL — test structure correct; implementation missing |
| Files | - tests/Feature/Integration/BillingCycleTest.php |
| Findings | - IMPROVEMENT: Test method renamed: test_subscription_renewal_invoice_payment_and_automation_progression ✓ - IMPROVEMENT: runSubscriptionRenewalAutomation() private helper added using reflection-based class discovery - runSubscriptionRenewalAutomation() attempts: (1) App\Services\Billing\SubscriptionRenewalService::renew() if class+method exist; (2) App\Jobs\Billing\ProcessSubscriptionRenewal dispatch if class exists; (3) $this->fail() if neither found - $this->fail() guard ensures the test CANNOT silently pass if automation is missing – correct design ✓ - Post-automation assertions correct: $subscription->refresh() + assertSame(next_billing_date advanced) + assertNotNull(last_billed_at) ✓ - BLOCKER: App\Services\Billing\SubscriptionRenewalService does NOT exist in app/ (search confirmed 0 results) - BLOCKER: App\Jobs\Billing\ProcessSubscriptionRenewal does NOT exist in app/ (search confirmed 0 results) - At runtime, both class_exists() checks return false — execution reaches $this->fail() and the test FAILS - The test structure is production-grade and fully correct; the implementation it depends on is missing |
| Status | - MEDIUM: Neither App\Services\Billing\SubscriptionRenewalService nor App\Jobs\Billing\ProcessSubscriptionRenewal exists. BillingCycleTest will call $this->fail() and fail at runtime until one is created. |

## 3. Remaining Gap

GAP-1  ·  Medium  ·  Check 5

| Attribute | Description | Implementation Required |
| --- | --- | --- |
| Root Cause | BillingCycleTest::runSubscriptionRenewalAutomation() is correctly implemented: it uses reflection to discover and call SubscriptionRenewalService::renew() or dispatch ProcessSubscriptionRenewal, and calls $this->fail() if neither exists. However, neither class is present in the codebase. At test runtime, both class_exists() calls return false and $this->fail() is invoked — the test fails until the automation implementation is created. | // Option A — create SubscriptionRenewalService: namespace App\Services\Billing; use App\Models\Subscription; use Carbon\Carbon; class SubscriptionRenewalService { public function renew(Subscription $subscription): void { $subscription->forceFill([ 'last_billed_at' => now(), 'next_billing_date' => Carbon::parse($subscription->next_billing_date) ->addMonthNoOverflow()->toDateString(), ])->save(); // dispatch invoice generation, notifications, etc. } } // Option B — create ProcessSubscriptionRenewal job: namespace App\Jobs\Billing; use App\Models\Subscription; use Illuminate\Contracts\Queue\ShouldQueue; class ProcessSubscriptionRenewal implements ShouldQueue { public function __construct(public readonly Subscription $subscription) {} public function handle(): void { app(SubscriptionRenewalService::class)->renew($this->subscription); } } |
| File A | app/Services/Billing/SubscriptionRenewalService.php (new) | Create SubscriptionRenewalService with renew(Subscription $subscription): void |
| File B | OR app/Jobs/Billing/ProcessSubscriptionRenewal.php (new) | OR create ProcessSubscriptionRenewal job with Subscription constructor param |

## 4. File Needing Creation

| File (create one of these) | Minimum Contract Required by BillingCycleTest |
| --- | --- |
| app/Services/Billing/SubscriptionRenewalService.php | - Class must exist at App\Services\Billing\SubscriptionRenewalService - Must have a public renew(Subscription $subscription): void method - Method must: set last_billed_at = now(), advance next_billing_date by one billing cycle (addMonthNoOverflow for monthly) - After calling renew(), $subscription->refresh() must show updated next_billing_date and non-null last_billed_at |
| app/Jobs/Billing/ProcessSubscriptionRenewal.php (alternative) | - Class must exist at App\Jobs\Billing\ProcessSubscriptionRenewal - Constructor must accept: no params, a Subscription instance, or a string ID — reflection auto-detects the signature - Job handle() must advance subscription next_billing_date and set last_billed_at - Must implement ShouldQueue if real job dispatch is required; Bus::dispatch() used in test |

⚠  One Medium gap remains. BillingCycleTest is complete and correct — it will PASS the moment SubscriptionRenewalService or ProcessSubscriptionRenewal is created.

✅  All other 4 checks are fully and permanently closed. PostgreSQL, no SQLite, live Redis tier routing, and unified IntegrationTestCase are all production-grade.

Hostinvo Phase 21  ·  Integration Testing Final Re-Verification  ·  12 March 2026  ·  PARTIAL PASS (4/5)  ·  Do Not Distribute