HOSTINVO

Phase 21 — Integration Testing Re-Verification  ·  PARTIAL PASS

Review Date: 12 March 2026  ·  5 confirmation checks after Phase 21 fix pass

Result: 4/5 checks FULL PASS  ·  1 check PARTIAL PASS  ·  1 minor gap remains  ·  1 file needing change

Previous gaps closed: GAP-1 (PostgreSQL) ✅  |  GAP-3 (live Redis worker) ✅  |  GAP-4 (IntegrationTestCase) ✅  |  GAP-2 (billing automation) ⚠ partial

Files verified: phpunit.xml, IntegrationTestCase.php, BillingCycleTest.php, QueueProcessingTest.php, ClientLifecycleTest.php, OrderProvisioningTest.php, DomainLifecycleTest.php, TicketLifecycleTest.php, WebhookProcessingTest.php

## 1. Re-Verification Summary

| # | Confirmation Check | Verdict | Evidence |
| --- | --- | --- | --- |
| 1 | Integration tests run on PostgreSQL | ✅ PASS | phpunit.xml: DB_CONNECTION=pgsql; CI pgsql service container active |
| 2 | SQLite no longer used in any test path | ✅ PASS | phpunit.xml: DB_CONNECTION=sqlite and DB_DATABASE=:memory: both absent |
| 3 | Billing renewal automation path tested | ⚠ PARTIAL | BillingCycleTest.php: forceFill removed, follow-up invoice via API added — automated job path still missing |
| 4 | Queue worker verifies Redis job execution | ✅ PASS | QueueProcessingTest.php: live Redis worker, payload inspection, tier routing verified |
| 5 | IntegrationTestCase removes duplication | ✅ PASS | IntegrationTestCase.php: abstract base class; all 7 files extended, helpers unified |

✅  4/5 confirmation checks fully resolved — PostgreSQL, SQLite removal, live Redis queue, and IntegrationTestCase all PASS

⚠  Check 3 PARTIAL — forceFill removed and follow-up invoice API path added, but automated renewal job/service is still not dispatched

## 2. Detailed Check Analysis

Check 1  ·  Integration tests run on PostgreSQL  ·  (was GAP-1)

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS — Gap Closed |
| Files | - backend/phpunit.xml |
| Findings | - phpunit.xml: <env name="DB_CONNECTION" value="pgsql"/> — PostgreSQL driver confirmed - Previous value was 'sqlite' (in-memory) — fully replaced ✓ - DB_HOST, DB_PORT, DB_USERNAME, DB_PASSWORD, DB_DATABASE are NOT in phpunit.xml — correctly delegated to CI job-level env vars (defined in .github/workflows/ci-cd.yml backend-quality job) and developer .env for local runs - CI backend-quality job: DB_CONNECTION=pgsql, DB_HOST=127.0.0.1, DB_PORT=5432, DB_DATABASE=hostinvo_ci, DB_USERNAME=hostinvo, DB_PASSWORD=hostinvo — all present - PostgreSQL 16-alpine service container defined in CI job with health checks — test runner has a live PostgreSQL instance - Production-specific behaviour (JSONB columns, UUID primary keys, strict type casting, BIGSERIAL) now exercised by all Feature tests |
| Status | Fully resolved. No further action required. |

Check 2  ·  SQLite is no longer used in the test path  ·  (was GAP-1)

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS — Gap Closed |
| Files | - backend/phpunit.xml |
| Findings | - DB_DATABASE=:memory: line is completely absent from phpunit.xml — no SQLite in-memory fallback possible - DB_CONNECTION=sqlite line is completely absent — no SQLite driver configured anywhere in phpunit.xml - No DB_CONNECTION override in any integration test class (none call config(['db.connection'=>'sqlite'])) - RefreshDatabase trait in IntegrationTestCase will use whatever DB_CONNECTION is active — now always pgsql in CI - SQLite path fully closed: both the driver and the :memory: database specifier are gone |
| Status | Fully resolved. No further action required. |

Check 3  ·  Billing renewal automation path is tested  ·  (was GAP-2)

| Field | Detail |
| --- | --- |
| Verdict | ⚠ PARTIAL — Improved but not fully closed |
| Files | - tests/Feature/Integration/BillingCycleTest.php |
| Findings | - IMPROVEMENT: forceFill anti-pattern on subscription is completely removed from test body ✓ - IMPROVEMENT: Test method renamed to 'test_subscription_renewal_invoice_payment_and_follow_up_recurring_invoice_flow' — accurately describes what is tested - IMPROVEMENT: A second follow-up renewal invoice is created via POST /api/v1/admin/invoices with next_invoice_date advanced by one month — this exercises the invoicing API billing cycle path - Follow-up invoice assertion: assertJsonPath('data.next_invoice_date', $nextBillingDate) confirms next cycle date advances correctly at the invoice layer - Subscription model check: $subscription->refresh() + assertSame(initialDate, next_billing_date) + assertNull(last_billed_at) — these confirm invoice creation does NOT automatically mutate the subscription model - REMAINING CONCERN: No automated renewal service or job is dispatched. The path 'scheduled billing job fires → subscription advances → invoice generated' is still not covered. - No call to SubscriptionRenewalService::renew(), ProcessSubscriptionRenewal::dispatch(), or artisan subscription:bill — the automated execution chain is not exercised end-to-end in this test. - The test correctly validates the invoicing API layer for billing cycles, but the gap is at the automation layer (scheduler → job → subscription advance). |
| Status | - MINOR (persists): Automated subscription renewal execution path (scheduler job → SubscriptionRenewalService → subscription.next_billing_date advance) is not exercised. The test covers invoice API billing cycles but not automated renewal dispatch. |

Check 4  ·  Queue worker test verifies Redis job execution  ·  (was GAP-3)

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS — Gap Closed |
| Files | - tests/Feature/Integration/QueueProcessingTest.php |
| Findings | - Queue::fake() fully removed — not imported, not used in the provisioning test method ✓ - redisAvailable() guard: checks Redis::connection()->ping() in try-catch; skips test gracefully if Redis unavailable - Redis queue pre-cleared: Redis::connection()->del('queues:critical') before dispatch ensures a clean state - Job dispatch: POST /api/v1/admin/services/{id}/operations/create_account with queue.default=redis - provisioning_jobs verified at STATUS_QUEUED + queue_name='critical' immediately after dispatch - Redis payload inspection: lrange('queues:critical', 0, -1) — asserts queue is non-empty - Serialised job decoded and verified: queue='critical', displayName=ProvisionAccountJob::class, data.command contains serviceId ✓ - Live worker: artisan queue:work connection=redis --once --queue=critical --tries=1 runs the actual job - Post-worker assertions: provisioning_jobs.status=COMPLETED, provisioning_logs.status=COMPLETED, services.status=ACTIVE+SYNCED - Tier routing ('critical' queue) verified at both dispatch time (queue_name column) and Redis payload level (queue field in serialised payload) |
| Status | Fully resolved. No further action required. |

Check 5  ·  IntegrationTestCase removes helper duplication  ·  (was GAP-4)

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS — Gap Closed |
| Files | - tests/Feature/Integration/IntegrationTestCase.php - tests/Feature/Integration/*.php (all 7) |
| Findings | - IntegrationTestCase.php created: abstract class in Tests\Feature\Integration namespace, extends TestCase, uses RefreshDatabase - setUp(): seeds RolePermissionSeeder before every test — no longer duplicated across test methods - createTenant(string $slug, array $overrides = []): uses Str::of()->replace()->title() for clean name generation; supports overrides array - createTenantAdmin(Tenant $tenant, string $email, array $overrides = []): creates user, attaches TENANT_ADMIN role, creates TenantUser record; supports overrides array - setTenantContext()/clearTenantContext(): moved from QueueProcessingTest to base class; available to all integration tests - ALL 7 test classes now extend IntegrationTestCase: Client, Order, Billing, Domain, Ticket, Webhook, Queue ✓ - ClientLifecycleTest: no private createTenant/createTenantAdmin, no use RefreshDatabase, no $this->seed() call – all inherited ✓ - OrderProvisioningTest: same clean-up pattern – all duplication eliminated ✓ - DomainLifecycleTest: same ✓ - TicketLifecycleTest: same ✓ - WebhookProcessingTest: createBillingContext() now calls $this->createTenant() and $this->createTenantAdmin() from base class – no more inline duplication ✓ - QueueProcessingTest: dispatchFailingJobForTenant() now calls $this->setTenantContext()/$this->clearTenantContext() from base class ✓ - import reduction: Tenant, TenantUser, Role, User, RolePermissionSeeder, RefreshDatabase removed from 7 test file import sections |
| Status | Fully resolved. No further action required. |

## 3. Remaining Gap

GAP-1  ·  Minor  ·  Check 3

| Attribute | Description | Recommended Fix |
| --- | --- | --- |
| Description | BillingCycleTest.php was improved: forceFill removed, a follow-up renewal invoice is now created via the API and its next_invoice_date is asserted. However, no automated renewal service or job is dispatched. The path 'scheduler fires → SubscriptionRenewalService::renew() → subscription.next_billing_date advances + invoice generated' is not exercised end-to-end. | // Option A: call service directly after payment: app(\App\Services\Billing\SubscriptionRenewalService::class)->renew($subscription); $subscription->refresh(); $this->assertSame($nextBillingDate, $subscription->next_billing_date?->toDateString()); $this->assertNotNull($subscription->last_billed_at); // Option B: dispatch job and run queue worker: ProcessSubscriptionRenewal::dispatch($subscription->id); $this->artisan('queue:work', ['--once'=>true, '--tries'=>1, '--sleep'=>0])->run(); $subscription->refresh(); $this->assertSame($nextBillingDate, $subscription->next_billing_date?->toDateString()); |
| File | tests/Feature/Integration/BillingCycleTest.php | See code fix above |

## 4. Files Needing Changes

| File | Required Change |
| --- | --- |
| tests/Feature/Integration/BillingCycleTest.php | - Add call to SubscriptionRenewalService::renew($subscription) OR dispatch ProcessSubscriptionRenewal job and run queue worker - After service/job call: $subscription->refresh() and assert next_billing_date advanced to $nextBillingDate - Assert last_billed_at is not null after automated renewal - This closes the automated renewal execution path — the only remaining minor gap |

ℹ  Only 1 minor gap remains. The overall integration test suite is production-grade — PostgreSQL, live Redis queue worker, full DRY base class all confirmed.

⚠  GAP-2 persists at Minor severity. Close it by dispatching the subscription renewal service/job from BillingCycleTest.

Hostinvo Phase 21  ·  Integration Testing Re-Verification  ·  12 March 2026  ·  PARTIAL PASS (4/5)  ·  Do Not Distribute