HOSTINVO

SaaS Web Hosting Automation Platform

Phase 25 — Production Launch

Verification Report & Implementation Plan

March 2026  ·  Laravel · Next.js · PostgreSQL · Redis · Docker

# 1. Verification Summary

All five Phase 25 task areas were verified against the actual codebase at C:\Users\jnass\NodeJs Projects\Hostinvo. The table below reflects current implementation state.

| # | Task | Target File / Component | Status |
| --- | --- | --- | --- |
| 1 | Production Deployment Checklist | docs/PRODUCTION_DEPLOYMENT.md | EXISTS |
| 2 | Backup Strategy — PostgreSQL | scripts/deploy/prod-backup.sh | EXISTS |
| 2 | Backup Strategy — Redis snapshot | scripts/deploy/prod-backup.sh | EXISTS |
| 2 | Backup Strategy — Storage archive | scripts/deploy/prod-backup.sh | EXISTS |
| 2 | Retention pruning script | scripts/deploy/prod-backup-prune.sh | EXISTS |
| 3 | Disaster Recovery Plan | docs/DISASTER_RECOVERY.md | EXISTS |
| 4 | Health endpoint: /health | routes/web.php → HealthController | EXISTS |
| 4 | Health endpoint: /health/database | routes/web.php → HealthController | EXISTS |
| 4 | Health endpoint: /health/redis | routes/web.php → HealthController | EXISTS |
| 4 | Health endpoint: /health/queue | routes/web.php → HealthController | EXISTS |
| 4 | Metrics endpoint: /metrics | routes/web.php → MetricsController | EXISTS |
| 4 | Metrics endpoint: /metrics/json | routes/web.php → MetricsController | EXISTS |
| 5 | Production Launch Documentation | docs/PRODUCTION_LAUNCH.md | EXISTS |

All Phase 25 deliverables are present. The sections below detail the verified content of each task area against the specification requirements.

# 2. Task 1 — Production Deployment Checklist

File: docs/PRODUCTION_DEPLOYMENT.md  (90 lines, verified)

## 2.1 Specification vs. Verified Content

| Item | Status |
| --- | --- |
| Environment preparation (secrets, tooling, TLS guidance) | VERIFIED |
| Docker deployment commands (docker-compose.prod.yml) | VERIFIED |
| Database migration procedure (--force flag, rollback reference) | VERIFIED |
| Cache warmup commands (6 artisan commands in sequence) | VERIFIED |
| Queue worker startup (restart + queue:restart) | VERIFIED |
| Monitoring verification (curl probes for all 4 health endpoints) | VERIFIED |
| Backup strategy configuration section | VERIFIED |
| Backup environment variable reference | VERIFIED |
| Cron schedule for backup and prune scripts | VERIFIED |

## 2.2 Verified Deployment Procedure

- Pull production images for app, nginx, queue-worker, scheduler

- Start all services via docker compose -f docker-compose.prod.yml up -d

- Execute migrations: php artisan migrate --force

- Run cache warmup: optimize:clear → config:cache → route:cache → view:cache → event:cache → storage:link

- Restart queue workers: queue:restart

- Probe all health endpoints — must return HTTP 200

# 3. Task 2 — Backup Strategy

Scripts: scripts/deploy/prod-backup.sh and scripts/deploy/prod-backup-prune.sh  (both verified).

## 3.1 Component Coverage

| Component | Method | Destination | Retention | Status |
| --- | --- | --- | --- | --- |
| PostgreSQL | pg_dump -F c -Z 9 (custom compressed format) | $BACKUP_ROOT/postgres/ | 30 days | EXISTS |
| Redis | BGSAVE + RDB file copy | $BACKUP_ROOT/redis/ | 30 days | EXISTS |
| Storage files | tar.gz archive of backend/storage | $BACKUP_ROOT/storage/ | 30 days | EXISTS |

## 3.2 Retention Policy

Pruning is controlled by BACKUP_RETENTION_DAYS (default: 30). The prune script removes files older than the configured threshold from all three subdirectories using find -mtime. Environment variables BACKUP_POSTGRES_ENABLED, BACKUP_REDIS_ENABLED, and BACKUP_STORAGE_ENABLED allow individual component backup to be toggled.

## 3.3 Cron Schedule (from PRODUCTION_DEPLOYMENT.md)

15 2 * * *  /bin/bash /opt/hostinvo/scripts/deploy/prod-backup.sh

30 2 * * *  /bin/bash /opt/hostinvo/scripts/deploy/prod-backup-prune.sh

# 4. Task 3 — Disaster Recovery Plan

File: docs/DISASTER_RECOVERY.md  (79 lines, verified)

## 4.1 Specification vs. Verified Content

| Item | Status |
| --- | --- |
| Database restore procedure (PostgreSQL pg_restore) | VERIFIED |
| Cache rebuild procedure (Redis restart + 5 artisan commands) | VERIFIED |
| Queue restart procedure (restart services + queue:restart) | VERIFIED |
| Failover procedure (standby promotion, proxy re-pointing, health validation) | VERIFIED |
| Storage restore procedure (tar extract + storage:link) | VERIFIED |
| Return-to-service protocol (smoke checks before php artisan up) | VERIFIED |
| RPO target documented (24 hours) | VERIFIED |
| RTO target documented (2 hours) | VERIFIED |

## 4.2 Recovery Targets

| Target | Definition | Value | Status |
| --- | --- | --- | --- |
| RPO — Recovery Point Objective | Maximum acceptable data loss window | 24 hours | VERIFIED |
| RTO — Recovery Time Objective | Target time to restore full service | 2 hours | VERIFIED |

# 5. Task 4 — Monitoring Endpoints

Route registration verified in backend/routes/web.php. Controllers: HealthController and MetricsController.

## 5.1 Endpoint Inventory

| Endpoint | Handler | Auth | Status |
| --- | --- | --- | --- |
| GET /health | HealthController@index | None | EXISTS |
| GET /health/database | HealthController@database | None | EXISTS |
| GET /health/redis | HealthController@redis | None | EXISTS |
| GET /health/queue | HealthController@queue | None | EXISTS |
| GET /metrics | MetricsController@prometheus | metrics.auth | EXISTS |
| GET /metrics/json | MetricsController@json | metrics.auth | EXISTS |

The /metrics and /metrics/json endpoints are protected by the metrics.auth middleware, which validates the MONITORING_METRICS_TOKEN environment variable via X-Metrics-Token header, Bearer token, or ?token= query parameter.

## 5.2 Alert Configuration (config/monitoring.php)

| Item | Status |
| --- | --- |
| Queue backlog alert — threshold: MONITORING_ALERT_QUEUE_BACKLOG_THRESHOLD (default 500) | VERIFIED |
| Database connectivity alert — fires when /health/database status != ok | VERIFIED |
| Redis connectivity alert — fires when /health/redis status != ok | VERIFIED |
| Job failure rate alert — threshold: MONITORING_ALERT_JOB_FAILURE_RATE_THRESHOLD (default 10%) | VERIFIED |
| Alert webhook delivery via MONITORING_ALERT_WEBHOOK_URL | VERIFIED |
| Alert schedule — dispatched every minute via Laravel scheduler | VERIFIED |

# 6. Task 5 — Launch Documentation

File: docs/PRODUCTION_LAUNCH.md  (68 lines, verified)

## 6.1 Specification vs. Verified Content

| Item | Status |
| --- | --- |
| Go-live checklist (environment, docker, migration, cache, workers, health endpoints, backup, payments) | VERIFIED |
| Rollout strategy (low-traffic window, rolling startup order, post-deploy smoke tests, 24h enhanced monitoring) | VERIFIED |
| Rollback strategy (maintenance mode, image rollback, DB restore, cache clear, health re-validation) | VERIFIED |
| Post-launch monitoring checklist (latency, errors, queue, DB, Redis, webhooks, tenant isolation) | VERIFIED |
| Ownership section (Release, Platform, Application, Security owners) | VERIFIED |

## 6.2 Go-Live Checklist Summary

- backend/.env.production and .env.production complete with production-only secrets

- APP_ENV=production and APP_DEBUG=false confirmed

- PostgreSQL and Redis passwords non-default and rotated

- docker-compose.prod.yml services healthy

- Migrations executed with --force — zero failures

- Cache warmup complete (config, route, view, event)

- storage:link --force executed

- Queue worker and scheduler running

- All four health endpoints returning HTTP 200

- Metrics endpoints reachable with MONITORING_METRICS_TOKEN

- Backup cron entries active and first backup verified

- Stripe / PayPal live-mode intentionally verified or disabled for phased rollout

## 6.3 Rollout Order

- Start infrastructure: postgres, redis — wait for health checks

- Start app + nginx

- Execute database migrations with --force

- Run cache warmup sequence

- Start queue-worker + scheduler

- Probe all health endpoints

- Open traffic at upstream proxy

- Monitor /metrics for 60 minutes — no critical alerts

# 7. Final Launch Checklist

This consolidated checklist is the go/no-go gate for production launch. All items must be confirmed before live traffic is admitted.

## 7.1 Documentation & Configuration

| Item | Status |
| --- | --- |
| docs/PRODUCTION_DEPLOYMENT.md — verified complete | PASS |
| docs/DISASTER_RECOVERY.md — verified complete | PASS |
| docs/PRODUCTION_LAUNCH.md — verified complete | PASS |
| scripts/deploy/prod-backup.sh — verified complete | PASS |
| scripts/deploy/prod-backup-prune.sh — verified complete | PASS |
| All 6 monitoring endpoints registered in routes/web.php | PASS |
| Backup cron entries active on production host | PENDING |
| MONITORING_ALERT_WEBHOOK_URL configured and tested | PENDING |

## 7.2 Secrets & Environment

| Item | Status |
| --- | --- |
| APP_ENV=production, APP_DEBUG=false | PENDING |
| APP_KEY is environment-specific (not shared with staging) | PENDING |
| DB_PASSWORD rotated from staging value | PENDING |
| REDIS_PASSWORD rotated from staging value | PENDING |
| Payment gateway credentials in live mode (or explicitly disabled) | PENDING |
| MONITORING_METRICS_TOKEN set to unique production value | PENDING |

## 7.3 Infrastructure

| Item | Status |
| --- | --- |
| All Docker services healthy (postgres, redis, app, nginx, queue-worker, scheduler) | PENDING |
| Migrations executed with --force — zero failures | PENDING |
| Cache warmup: config, route, view, event caches populated | PENDING |
| storage:link --force executed successfully | PENDING |
| All 4 queue priority tiers active (critical, default, low, failed) | PENDING |
| TLS terminated by upstream proxy — nginx not directly internet-exposed | PENDING |

## 7.4 Post-Deploy Health Verification

| Item | Status |
| --- | --- |
| GET /health → HTTP 200, status: ok | PENDING |
| GET /health/database → HTTP 200, status: ok | PENDING |
| GET /health/redis → HTTP 200, status: ok | PENDING |
| GET /health/queue → HTTP 200, all tiers active | PENDING |
| GET /metrics → HTTP 200 with valid token | PENDING |
| GET /metrics/json → HTTP 200 with valid token | PENDING |

## 7.5 Post-Launch Monitoring (first 60 minutes)

| Item | Status |
| --- | --- |
| Request latency within baseline (p95 < 500ms) | PENDING |
| Error rate (5xx) below 0.1% | PENDING |
| Queue backlog below 500 jobs across all tiers | PENDING |
| Zero critical monitoring alerts fired | PENDING |
| Tenant isolation — zero cross-tenant anomalies in logs | PENDING |
| First automated backup completed and non-zero | PENDING |

# 8. Non-Blocking Observations

The following items were identified during Phase 23–24 sessions and are logged but do not block Phase 25 launch. They should be addressed in the first post-launch sprint.

| Item | Status |
| --- | --- |
| No centralised TTL constants file — cache config uses hardcoded defaults | PENDING |
| ResolvesPagination falls back to hardcoded defaults if config/hostinvo.php performance keys absent | PENDING |
| Onboarding wizard shows validation errors as a block, not field-level inline messages | PENDING |
| No admin UI for license issuance — requires direct database record creation | PENDING |
| Phase 15: 8 bilingual email template Blade pairs missing from resources/views/emails/ | PENDING |
| Phase 15: 7 backend lang file pairs missing (Billing, Clients, Catalog, Orders, Support, Domains, Notifications) | PENDING |

# 9. Conclusion

Phase 25 verification is complete. All five task areas required by the Production Launch specification are implemented and confirmed present in the codebase:

- docs/PRODUCTION_DEPLOYMENT.md — complete 7-section deployment runbook

- Backup strategy — prod-backup.sh covering PostgreSQL, Redis, and storage with 30-day retention

- docs/DISASTER_RECOVERY.md — complete DR plan with RPO 24h / RTO 2h targets

- All 6 monitoring endpoints registered and protected as specified

- docs/PRODUCTION_LAUNCH.md — complete go-live checklist, rollout, rollback, and post-launch monitoring

Phases 16 through 25 are all verified. The platform is production-ready. The PENDING items in Section 7 represent operational actions (secrets rotation, cron activation, live deployment execution) that must be completed by the operations team at the time of go-live.