HOSTINVO

Phase 19 — Monitoring & Observability Verification  ·  FAIL

Review Date: 11 March 2026  ·  7 checks across metrics, health endpoints, container monitoring, logging, alerts, documentation, and scope

Result: 6/7 checks PASS  ·  1 FAIL (Check 5 — job failure rate alert missing)  ·  3 gaps  ·  5 files need changes

Files verified: CaptureRequestMetrics.php, MetricsService.php, MonitoringAlertService.php, MetricsController.php, HealthController.php, AppServiceProvider.php, config/monitoring.php, config/logging.php, bootstrap/app.php, routes/web.php, routes/console.php, docker-compose.prod.yml, docker-compose.yml, docs/MONITORING.md

## 1. Verification Summary

| # | Check | Verdict | Files Verified |
| --- | --- | --- | --- |
| 1 | Metrics implementation (latency, error rate, queue depth, job failures) | ✅ PASS | CaptureRequestMetrics.php, MetricsService.php, MetricsController.php |
| 2 | Health monitoring (/health endpoints + status codes 200/503) | ✅ PASS | HealthController.php, routes/web.php, routes/api.php |
| 3 | Container monitoring (all 6 services) | ✅ PASS * | docker-compose.prod.yml, docker-compose.yml |
| 4 | Structured JSON logging (Loki / ELK / CloudWatch compatible) | ✅ PASS | config/logging.php |
| 5 | Alert triggers (queue backlog, job failure, DB, Redis) | ❌ FAIL | MonitoringAlertService.php, config/monitoring.php |
| 6 | Monitoring documentation (docs/MONITORING.md) | ✅ PASS | docs/MONITORING.md |
| 7 | No business modules added in Phase 19 | ✅ PASS | Phase 19 diff analysis |

❌  FAIL — 6/7 PASS · Check 5 FAIL: job failure rate alert threshold missing from MonitoringAlertService and config/monitoring.php

⚠  * Check 3 PASS with minor gap: prod scheduler healthcheck (php -v) is weaker than dev equivalent

## 2. Detailed Check Analysis

Check 1  ·  Metrics Implementation

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Scope | CaptureRequestMetrics.php, MetricsService.php, MetricsController.php, AppServiceProvider.php, routes/web.php |
| Findings | - CaptureRequestMetrics middleware: appended globally in bootstrap/app.php via $middleware->append(). Measures per-request latency (microtime) and records 5xx errors. - MetricsService::recordRequest(): stores requests_total, latency_total_ms, errors_total per minute into Redis hashes with TTL. - MetricsService::recordJobProcessed() / recordJobFailed(): hooked in AppServiceProvider via Queue::after() and Queue::failing(). - MetricsService::snapshot(): aggregates rolling window — request_latency_ms_avg, error_rate, job_failure_rate, queue_depth per queue + total. - MetricsService::queueDepth(): queries each named queue via Queue::connection()->size(). Falls back gracefully on exception. - MetricsController::prometheus(): exposes Prometheus text format (Content-Type: text/plain; version=0.0.4) with 7 metrics: latency, error_rate, job_failure_rate, queue_depth per queue, queue_depth_total, job_failures_total. - MetricsController::json(): exposes same snapshot as JSON. - Routes: GET /metrics and GET /metrics/json protected by metrics.auth (AuthorizeMetricsAccess middleware alias). - All 4 required metrics present: request latency ✓, error rate ✓, queue depth ✓, job failures ✓. |
| Gaps | None. |

Check 2  ·  Health Monitoring

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Scope | HealthController.php, HealthCheckService.php (inferred), routes/web.php, routes/api.php |
| Findings | - GET /health → HealthController::index() ✓ — overall status across all checks. - GET /health/database → HealthController::database() ✓. - GET /health/redis → HealthController::redis() ✓. - GET /health/queue → HealthController::queue() ✓. - GET /api/v1/health → HealthCheckController::__invoke() ✓ (API-flavoured endpoint). - HTTP status codes: HealthController::respond() returns 200 when status=ok, 503 otherwise. Verified in source. - JSON envelope follows standard envelope with data/meta/errors structure. - Laravel built-in /up endpoint also registered via bootstrap/app.php health: '/up'. |
| Gaps | None. |

Check 3  ·  Container Monitoring — Docker Healthchecks

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Scope | docker-compose.prod.yml, docker-compose.yml |
| Findings | - PROD app: php-fpm -t (interval 30s, timeout 10s, retries 3, start_period 15s) ✓ - PROD nginx: wget -q -O /dev/null http://127.0.0.1/health (hits /health endpoint) ✓ - PROD postgres: pg_isready -U ${POSTGRES_USER} -d ${POSTGRES_DB} (interval 10s, retries 5) ✓ - PROD redis: redis-cli -a ${REDIS_PASSWORD} ping (password-aware, interval 10s, retries 5) ✓ - PROD queue-worker: supervisorctl status ¦ grep -E 'RUNNING' (verifies processes actively running) ✓ - PROD scheduler: php -v (interval 30s, retries 3, start_period 20s) ⚠️ MINOR — verifies PHP binary only, not schedule:work process. - DEV app: php-fpm -t ✓ ¦ DEV nginx: wget http://127.0.0.1/ ✓ ¦ DEV postgres: pg_isready ✓ ¦ DEV redis: redis-cli ping ✓ - DEV queue-worker: ps -o args= 1 ¦ grep -q 'queue:work' ✓ ¦ DEV scheduler: ps -o args= 1 ¦ grep -q 'schedule:run' ✓ - All 6 services have healthchecks in both compose files. prod nginx correctly hits /health (not /). |
| Gaps | - MINOR: PROD scheduler healthcheck (php -v) only verifies the PHP binary is functional, not that schedule:work is actually running. DEV uses the stronger ps grep pattern. |

Check 4  ·  Logging Observability

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Scope | backend/config/logging.php |
| Findings | - json_daily channel: driver=daily, formatter=JsonFormatter (BATCH_MODE_JSON, append_newline=true), level=info, retention 30 days. Writes to storage/logs/production.json.log. - stderr_json channel: driver=monolog, StreamHandler to php://stderr, formatter=JsonFormatter. Container-native (stdout/stderr captured by Docker logging driver). - production stack: combines json_daily + stderr_json (configurable via LOG_PRODUCTION_STACK env var). - Both channels use PsrLogMessageProcessor for placeholder interpolation. - Loki compatible: Docker logging driver (json-file or loki-driver) ships stderr JSON to Promtail/Loki. ✓ - ELK compatible: Filebeat can tail storage/logs/production.json.log or consume Docker stdout. ✓ - CloudWatch compatible: CloudWatch agent / FireLens reads stderr JSON from container. ✓ - LOG_LEVEL, LOG_DAILY_DAYS, LOG_PRODUCTION_STACK configurable via env for each environment. |
| Gaps | None. |

Check 5  ·  Alert Triggers — Defined Thresholds

| Field | Detail |
| --- | --- |
| Verdict | ❌ FAIL |
| Scope | MonitoringAlertService.php, config/monitoring.php, routes/console.php |
| Findings | - Schedule: MonitoringAlertService::evaluateAndLog() runs everyMinute() via routes/console.php ✓ - database_connectivity_failure: triggered when HealthCheckService::overall() database status != 'ok' ✓ - redis_connectivity_failure: triggered when HealthCheckService::overall() redis status != 'ok' ✓ - queue_backlog_threshold: triggered when total queue depth >= MONITORING_ALERT_QUEUE_BACKLOG_THRESHOLD (default 500) ✓ - Alert output: Log::channel($channel)->critical() + optional webhook dispatch via HTTP POST ✓ - Webhook dispatch timeout: 5 seconds, failures logged separately without stopping alert evaluation ✓ - config/monitoring.php defines: queue_backlog_threshold, log_channel, webhook_url ✓ - ❌ MISSING: job_failure_rate alert threshold. MetricsService tracks job_failure_rate in snapshot() but MonitoringAlertService::evaluate() has NO threshold check for it. - ❌ config/monitoring.php has no job_failure_rate_threshold key. - ❌ docs/MONITORING.md Alert Triggers section also omits job failure rate — consistent with code but fails the verification requirement. |
| Gaps | - GAP-1 — MEDIUM: Job failure rate alert threshold not implemented. MetricsService computes job_failure_rate but no alert fires when it exceeds a threshold. Config key and MonitoringAlertService check both missing. |

Check 6  ·  Monitoring Documentation

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Scope | docs/MONITORING.md |
| Findings | - docs/MONITORING.md present ✓ - Section 1 — Application Metrics: documents all 4 metrics, implementation files, Redis key strategy, endpoints. ✓ - Section 2 — Uptime & Health: documents all /health sub-endpoints. ✓ - Section 3 — Container Health Monitoring: confirms all 6 services have Docker healthchecks. ✓ - Section 4 — Error Tracking & Log Shipping: documents json_daily, stderr_json, and Loki/ELK/CloudWatch compatibility. ✓ - Alert Triggers: documents queue_backlog_threshold (default 500), database failure, redis failure. ✓ - Environment Variables: documents all 6 MONITORING_* env vars needed for deployment. ✓ - Consistent with code (no alert for job_failure_rate in docs matches no code implementation). ✓ - MINOR: docs could note that job_failure_rate is tracked as a metric but has no alert threshold (planned for future hardening). |
| Gaps | - MINOR: MONITORING.md does not document that the prod scheduler healthcheck is weaker than the dev equivalent. Small ops gap. |

Check 7  ·  Scope Validation — No Business Modules Added

| Field | Detail |
| --- | --- |
| Verdict | ✅ PASS |
| Scope | Entire repository diff for Phase 19 |
| Findings | - New files added: CaptureRequestMetrics.php, MetricsService.php, MonitoringAlertService.php, MetricsController.php, AuthorizeMetricsAccess.php, config/monitoring.php, docs/MONITORING.md. - Modified files: bootstrap/app.php (added CaptureRequestMetrics + metrics.auth alias), routes/web.php (added /metrics routes), routes/console.php (added everyMinute alert schedule), AppServiceProvider.php (Queue::after/failing hooks). - No new migrations, models, database tables, or business domain logic introduced. - No new API v1 routes or controllers beyond MetricsController (web-layer only, not business API). - All modifications are observability-only: metric collection, health reporting, alert scheduling. - Fully consistent with MODULE_ROADMAP.md Phase 19 scope boundaries. |
| Gaps | None. |

## 3. Remaining Gaps

GAP-1  ·  Medium  ·  Check 5

| Attribute | File | Required Fix |
| --- | --- | --- |
| Description | Job failure rate alert threshold not implemented. MetricsService.snapshot() computes job_failure_rate but MonitoringAlertService::evaluate() has no threshold check for it. config/monitoring.php also missing job_failure_rate_threshold key. | See fixes below |
| backend/config/monitoring.php | Fix 1 | // Add under 'alerts' key: 'job_failure_rate_threshold' => (float) env('MONITORING_ALERT_JOB_FAILURE_RATE_THRESHOLD', 0.05), |
| backend/app/Services/Monitoring/MonitoringAlertService.php | Fix 2 | // Add inside evaluate() after queue_backlog check: $jobFailureThreshold = (float) config('monitoring.alerts.job_failure_rate_threshold', 0.05); $jobFailureRate = (float) ($snapshot['job_failure_rate'] ?? 0.0); if ($jobFailureRate >= $jobFailureThreshold) { $alerts[] = [ 'code' => 'job_failure_rate_threshold', 'severity' => 'warning', 'message' => 'Job failure rate threshold exceeded.', 'context' => [ 'job_failure_rate' => $jobFailureRate, 'threshold' => $jobFailureThreshold, ], ]; } |

GAP-2  ·  Minor  ·  Check 3

| Attribute | File | Required Fix |
| --- | --- | --- |
| Description | PROD scheduler healthcheck (php -v) only verifies PHP binary is installed, not that schedule:work is actually running. DEV uses the stronger 'ps -o args= 1 ¦ grep schedule:run' pattern. | See fixes below |
| docker-compose.prod.yml | Fix 1 | # Replace scheduler healthcheck test with: test: ["CMD-SHELL", "ps -o args= 1 ¦ grep -q 'schedule:work' ¦¦ exit 1"] |
| docs/MONITORING.md | Fix 2 | # Add note in Container Health Monitoring section: # Note: scheduler health probe checks the schedule:work process via ps |

GAP-3  ·  Minor  ·  Check 6

| Attribute | File | Required Fix |
| --- | --- | --- |
| Description | MONITORING_ALERT_JOB_FAILURE_RATE_THRESHOLD not documented in docs/MONITORING.md Environment Variables section (will become relevant once GAP-1 is fixed). | See fixes below |
| docs/MONITORING.md | Fix 1 | # Add to Environment Variables section: - `MONITORING_ALERT_JOB_FAILURE_RATE_THRESHOLD` (default: 0.05 — triggers when 5% of jobs fail) |
| backend/.env.production.example | Fix 2 | # Add monitoring block: MONITORING_METRICS_TOKEN= MONITORING_METRICS_WINDOW_MINUTES=5 MONITORING_ALERT_QUEUE_BACKLOG_THRESHOLD=500 MONITORING_ALERT_JOB_FAILURE_RATE_THRESHOLD=0.05 MONITORING_ALERT_LOG_CHANNEL= MONITORING_ALERT_WEBHOOK_URL= |

## 4. Files Needing Changes

| File | Required Changes |
| --- | --- |
| backend/config/monitoring.php | - Add: job_failure_rate_threshold key (float, default 0.05, driven by MONITORING_ALERT_JOB_FAILURE_RATE_THRESHOLD env var) |
| backend/app/Services/Monitoring/MonitoringAlertService.php | - Add: job_failure_rate threshold check inside evaluate() — compare snapshot job_failure_rate against config threshold and append alert |
| docker-compose.prod.yml | - Strengthen scheduler healthcheck: replace php -v with ps -o args= 1 ¦ grep -q 'schedule:work' |
| docs/MONITORING.md | - Add MONITORING_ALERT_JOB_FAILURE_RATE_THRESHOLD to Environment Variables section - Note scheduler healthcheck difference between dev and prod |
| backend/.env.production.example | - Add MONITORING_* env vars block so operators know what to configure at deploy time |

❌  GAP-1 (Medium): Job failure rate alert is the single FAIL item. Fix MonitoringAlertService + config/monitoring.php to reach FULL PASS.

⚠  GAP-2 (Minor): Prod scheduler healthcheck too weak — replace php -v with ps grep for schedule:work.

ℹ  GAP-3 (Minor): Add MONITORING_ALERT_JOB_FAILURE_RATE_THRESHOLD to docs and .env.production.example after GAP-1 fix.

Hostinvo Phase 19  ·  Monitoring & Observability Verification  ·  11 March 2026  ·  FAIL  ·  Do Not Distribute