HOSTINVO

Phase 16 Security Review — P1 Issues & Implementation Roadmap

Review Date: 09 March 2026  ·  Follows P0 verification (all 6 items PASS)

Scope: HIGH and MEDIUM-HIGH security issues remaining after P0 resolution. 6 P1 items identified: 3 OPEN HIGH, 2 OPEN MEDIUM-HIGH, 1 PARTIAL.

## 1. P1 Issue Summary — Priority Order

| Priority | ID | Issue | Severity | Status | Effort | Affected Endpoints / Tables |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | P1-1 | Stored XSS — ticket replies & subjects | HIGH | OPEN | ~3h — HTMLPurifier rule | POST /tickets, POST /tickets/{id}/replies |
| 2 | P1-2 | failed_jobs — no tenant_id isolation | HIGH | OPEN | ~4h — migration + trait | failed_jobs, jobs tables |
| 3 | P1-3 | Webhook {gateway} — no allowlist, unbounded DB writes | HIGH | OPEN | ~2h — route constraint + refactor | POST /webhooks/{gateway} |
| 4 | P1-4 | CORS — allowed_headers:['*'] + credentials | MEDIUM-HIGH | OPEN | ~30min — config change | All /api/* routes |
| 5 | P1-5 | Forgot-password — timing side-channel + tenant disclosure | MEDIUM | RESIDUAL | ~30min — usleep + silent return | POST /auth/forgot-password |
| 6 | P1-6 | No per-endpoint rate limits on tickets / domains | MEDIUM | PARTIAL | ~1h — named limiters | POST /tickets, GET /domains |

ℹ  Total estimated fix effort: ~11 hours. Recommended fix sequence: P1-3 → P1-4 → P1-5 → P1-1 → P1-6 → P1-2  (safety-first ordering — see Section 3).

## 2. Detailed P1 Item Analysis

### Priority 1  ·  P1-1  ·  Stored XSS — ticket_replies.message & tickets.subject

| Field | Detail |
| --- | --- |
| Status | OPEN · Severity: HIGH |
| Exploitability | Low effort — any authenticated tenant user with tickets.create or tickets.reply permission can inject. |
| Impact | Stored script executes in every user's browser that views the ticket thread. Admin and agent sessions can be hijacked. Cookie theft, CSRF token harvest, forced navigation possible. |
| Root Cause | - StoreTicketReplyRequest: 'message' => ['required', 'string'] — no sanitization, no max length. - StoreTicketRequest: 'message' => ['required', 'string'] — same gap. Subject has max:255 but no XSS filter. - TicketReply::$fillable includes 'message' — stored verbatim to DB. - No HTMLPurifier, strip_tags(), or any HTML sanitizer at any layer (request, model, observer). - No CSP header to block inline script execution (separate P2 issue). |
| Fix Summary | Install HTMLPurifier or use league/html-to-markdown (strip HTML entirely). Enforce max length. Add sanitization at the FormRequest layer so it cannot be bypassed by future code paths. |
| Fix Code | // composer require ezyang/htmlpurifier // StoreTicketReplyRequest::rules() 'message' => ['required', 'string', 'max:65535', new SanitizeHtml], // app/Rules/SanitizeHtml.php public function validate(string $attr, mixed $val, Closure $fail): void { $config = HTMLPurifier_Config::createDefault(); $config->set('HTML.Allowed', 'p,br,strong,em,ul,ol,li,a[href]'); $purifier = new HTMLPurifier($config); // Mutate value via $this->request->merge(['message' => $purifier->purify($val)]); } |
| Files | app/Http/Requests/Support/StoreTicketReplyRequest.php app/Http/Requests/Support/StoreTicketRequest.php app/Models/TicketReply.php app/Models/Ticket.php app/Rules/SanitizeHtml.php (new) |
| Fix Steps | - 1. Create app/Rules/SanitizeHtml.php using HTMLPurifier with a tight allowlist. - 2. Add 'message' => ['required','string','max:65535', new SanitizeHtml] in StoreTicketReplyRequest. - 3. Add same rule for 'message' in StoreTicketRequest. - 4. Verify UpdateTicketRequest (if it allows editing message) also applies the rule. - 5. Write feature test: submit <script>alert(1)</script> — assert stored value is stripped. |
| Effort | Requires code change. ~2–3 hours. |

### Priority 2  ·  P1-2  ·  failed_jobs table — no tenant_id, cross-tenant payload exposure

| Field | Detail |
| --- | --- |
| Status | OPEN · Severity: HIGH |
| Exploitability | Requires admin access to failed_jobs viewer (Horizon/Telescope or custom UI). Not externally exploitable, but high-privilege insider risk. |
| Impact | A super-admin querying failed_jobs sees serialized payloads for all tenants. If any future job serializes tenant-sensitive IDs, financial data, or PII it leaks across tenants. Violates multi-tenancy isolation contract at the system table level. |
| Root Cause | - failed_jobs migration: id, uuid, connection, queue, payload, exception, failed_at — NO tenant_id column. - Laravel does not add tenant_id to failed_jobs automatically. - jobs table also lacks tenant_id — same cross-tenant query risk in monitoring UIs. - ProvisionAccountJob only carries serviceId (P0-2 fixed), but billing, notification, - and future jobs may serialize tenant-scoped objects into the payload. |
| Fix Summary | Add tenant_id to failed_jobs and jobs tables. Resolve tenant_id in queue jobs via a TenantAwareJob base trait that stamps tenant_id before dispatch. Scope any admin failed-job viewer queries by tenant_id. |
| Fix Code | // New migration: add_tenant_id_to_queue_tables Schema::table('failed_jobs', function (Blueprint $table) { $table->uuid('tenant_id')->nullable()->index()->after('uuid'); $table->foreign('tenant_id')->references('id')->on('tenants')->nullOnDelete(); }); Schema::table('jobs', function (Blueprint $table) { $table->uuid('tenant_id')->nullable()->index()->after('id'); }); // app/Jobs/Concerns/TenantAwareJob.php (trait) public function dispatchWithTenant(string $tenantId): static { $this->tenantId = $tenantId; return $this->onQueue($this->queue ?? 'default'); } |
| Files | database/migrations/0001_01_01_000002_create_jobs_table.php (modify) database/migrations/XXXX_add_tenant_id_to_queue_tables.php (new) app/Jobs/Concerns/TenantAwareJob.php (new trait) app/Jobs/Provisioning/ProvisionAccountJob.php (apply trait) |
| Fix Steps | - 1. Create new migration to add tenant_id (nullable UUID FK) to failed_jobs and jobs. - 2. Create TenantAwareJob trait that stamps $this->tenantId before dispatch. - 3. Apply trait to ProvisionAccountJob and all future jobs dispatched in tenant context. - 4. If Telescope/Horizon UI exists, add ->where('tenant_id', $currentTenant->id) scope. |
| Effort | Requires migration + trait. ~3–4 hours. |

### Priority 3  ·  P1-3  ·  Webhook {gateway} route — no allowlist constraint, unbounded DB writes

| Field | Detail |
| --- | --- |
| Status | OPEN · Severity: HIGH |
| Exploitability | Public endpoint (no auth). Any attacker can POST to /api/v1/webhooks/any-string and trigger the full tenant iteration + DB insert loop. |
| Impact | DoS via webhook_log table inflation: each rejected request inserts STATUS_REJECTED row. PaymentService::handleWebhook() calls tenants->allActive() and iterates ALL tenants for each invalid {gateway} request — N database queries per bad request (N = active tenants). Attacker can flood /api/v1/webhooks/fake with 10 req/min (throttle:webhooks = 10/min per IP) but can rotate IPs. No per-path constraint. |
| Root Cause | - Route: Route::post('{gateway}', WebhookController::class) — zero pattern constraint. - PaymentGatewayManager::resolve() uses config("payments.gateways.{$gateway}.driver") - — safe from path traversal but does not short-circuit before tenant iteration begins. - PaymentService::handleWebhook() runs tenants->allActive() BEFORE resolve() failure, - meaning invalid gateways still iterate all tenants and write a log row. |
| Fix Summary | 1. Add route constraint to whitelist known gateways only. 2. Move resolve() call BEFORE the tenant iteration loop. 3. Add webhook_logs TTL/purge job. |
| Fix Code | // routes/api.php — add ->where() constraint Route::post('{gateway}', WebhookController::class) ->name('handle') ->where('gateway', implode('¦', array_keys(config('payments.gateways', [])))); // PaymentService::handleWebhook() — resolve first, fail fast public function handleWebhook(string $gateway, Request $request): WebhookLog { $driver = $this->gateways->resolve($gateway); // throws 400 if unknown foreach ($this->tenants->allActive() as $tenant) { ... } } |
| Files | routes/api.php app/Services/Billing/PaymentService.php app/Http/Controllers/Api/V1/WebhookController.php database/migrations/XXXX_add_ttl_to_webhook_logs.php (new, for purge policy) |
| Fix Steps | - 1. Add ->where('gateway', 'stripe¦paypal') route constraint in routes/api.php. - 2. Move $this->gateways->resolve($gateway) to the top of handleWebhook() before tenant loop. - 3. Add webhook_logs.created_at index if missing; schedule a nightly purge job for logs > 90 days. - 4. Test: POST /api/v1/webhooks/unknown → should return 404 (route not matched). |
| Effort | Requires 3-line route fix + service refactor. ~1–2 hours. |

### Priority 4  ·  P1-4  ·  CORS — allowed_headers: ['*'] with supports_credentials: true

| Field | Detail |
| --- | --- |
| Status | OPEN · Severity: MEDIUM-HIGH |
| Exploitability | Requires a browser-based CSRF scenario from a page at an origin that somehow ends up in CORS_ALLOWED_ORIGINS, or a misconfigured production env where that value is too broad. |
| Impact | Any custom header (X-CSRF-Token, Authorization, custom tenant headers) can be sent cross-origin with credentials. If production CORS_ALLOWED_ORIGINS ever includes a wildcard or attacker-controlled subdomain, credentialed cross-origin requests become trivially exploitable. |
| Root Cause | - config/cors.php: 'allowed_headers' => ['*'] — all headers allowed. - 'supports_credentials' => true — cookies/auth sent cross-origin. - Combination of both is the risk: W3C spec disallows '*' + credentials, but fringe - browsers may behave differently, and a future misconfigured origin widens the attack surface. - No production enforcement that CORS_ALLOWED_ORIGINS is explicitly set (not empty). - 'max_age' => 0 — preflight not cached, performance issue. |
| Fix Summary | Restrict allowed_headers to an explicit allowlist. Add production guard if CORS_ALLOWED_ORIGINS is empty. Set max_age for preflight caching. |
| Fix Code | // config/cors.php 'allowed_headers' => [ 'Content-Type', 'Accept', 'Authorization', 'X-Requested-With', 'X-CSRF-TOKEN', 'X-Tenant-Host', ], 'max_age' => 3600, // AppServiceProvider::boot() — production guard if (app()->isProduction() && blank(env('CORS_ALLOWED_ORIGINS'))) { Log::critical('CORS_ALLOWED_ORIGINS is not configured for production.'); } |
| Files | config/cors.php app/Providers/AppServiceProvider.php .env.example (document CORS_ALLOWED_ORIGINS as required in production) |
| Fix Steps | - 1. Replace 'allowed_headers' => ['*'] with explicit header list in config/cors.php. - 2. Set 'max_age' => 3600 for preflight caching. - 3. Add Log::critical() guard in AppServiceProvider for empty CORS_ALLOWED_ORIGINS in production. - 4. Update .env.example with comment marking CORS_ALLOWED_ORIGINS as required in production. |
| Effort | Config change + 3-line guard. ~30 minutes. |

### Priority 5  ·  P1-5  ·  Forgot-password — timing side-channel + tenant existence disclosure

| Field | Detail |
| --- | --- |
| Status | RESIDUAL · Severity: MEDIUM |
| Exploitability | Requires measurement of HTTP response time delta (user-found vs not-found). Low practical risk but verifiable with automated tooling. |
| Impact | 1. Timing: user-found path does DB write + notification dispatch (~50-200ms extra). Attacker can enumerate valid tenant+email pairs by measuring latency. 2. Tenant disclosure: if PasswordResetTenantContext cannot resolve a tenant from the request, ValidationException is thrown on the 'email' field with message auth.password_reset_tenant_required — reveals whether a matching tenant exists for the host. |
| Root Cause | - AuthService::sendPasswordResetLink(): if (!$user ¦¦ !$user->is_active) returns immediately. - User-found path continues to DB::table()->updateOrInsert() + $user->notify(). - No artificial delay to equalize response times. - PasswordResetTenantContext: returns null if no tenant matches any host hint. - AuthService then throws ValidationException(['email' => ['auth.password_reset_tenant_required']]). - This is a different error code from the 'email not found' path (passwords.sent). |
| Fix Summary | Add sleep() equalization to the fast path. Change tenant-not-found to return the same passwords.sent response rather than throwing a distinct validation error. |
| Fix Code | // AuthService::sendPasswordResetLink() if (! $user ¦¦ ! $user->is_active) { usleep(random_int(100_000, 200_000)); // equalize timing return trans('passwords.sent'); } // PasswordResetTenantContext — return null silently // AuthService: change tenant-not-found to silent early return if (! $tenantId) { return trans('passwords.sent'); // no ValidationException } |
| Files | app/Services/Auth/AuthService.php app/Support/Auth/PasswordResetTenantContext.php |
| Fix Steps | - 1. In sendPasswordResetLink(): add usleep(random_int(100_000, 200_000)) in the no-user early-return branch. - 2. Change the tenantId-not-resolved path from throwing ValidationException to returning trans('passwords.sent'). - 3. Verify both branches return 200 with identical JSON body in tests. |
| Effort | 2 line change. ~30 minutes. |

### Priority 6  ·  P1-6  ·  Missing per-endpoint rate limits — ticket creation, domain listing

| Field | Detail |
| --- | --- |
| Status | PARTIAL · Severity: MEDIUM |
| Exploitability | Global 60/min limit exists. Exploitation requires rotating IP addresses or authenticated bulk requests within the 60/min global budget. |
| Impact | POST /tickets: no per-endpoint limit — authenticated clients can spam ticket creation 60/min, flooding agent queues and triggering email notifications. GET /domains: no per-endpoint cap — wide open for paginated enumeration of all domain records. GET /invoices, GET /services: similar enumeration risk. |
| Root Cause | - AppServiceProvider: RateLimiter::for('api') => Limit::perMinute(60) — global only. - bootstrap/app.php: $middleware->throttleApi() — applies global 60/min to all API routes. - No per-route throttle middleware applied in routes/api/v1/admin.php. - throttle:webhooks = 10/min per IP (good), but no equivalent for sensitive write endpoints. |
| Fix Summary | Define dedicated rate limiters for spam-prone and enumeration-prone endpoints. Apply via middleware in route definitions. |
| Fix Code | // AppServiceProvider::boot() RateLimiter::for('ticket-create', fn(Request $r) => Limit::perMinute(10)->by($r->user()?->id ?: $r->ip())); RateLimiter::for('domain-list', fn(Request $r) => Limit::perMinute(30)->by($r->user()?->id ?: $r->ip())); // routes/api/v1/admin.php Route::post('tickets', ...)->middleware('throttle:ticket-create'); Route::get('domains', ...)->middleware('throttle:domain-list'); |
| Files | app/Providers/AppServiceProvider.php routes/api/v1/admin.php routes/api/v1/client.php |
| Fix Steps | - 1. Add RateLimiter::for('ticket-create') and RateLimiter::for('domain-list') in AppServiceProvider. - 2. Apply ->middleware('throttle:ticket-create') to POST /tickets route. - 3. Apply ->middleware('throttle:domain-list') to GET /domains route. - 4. Consider similar limits for GET /invoices (enumeration) and POST /orders/place (abuse). |
| Effort | Config + route change. ~1 hour. |

## 3. Recommended Fix Sequence

Ordered by: (1) lowest effort + highest protection, (2) no dependency on other P1 fixes, (3) code vs config vs new files.

| Step | P1 ID | Fix | Effort | Type | Rationale |
| --- | --- | --- | --- | --- | --- |
| 1 | P1-3 | Add route constraint + move resolve() before tenant loop | ~2h | Route + Service edit | Public endpoint, highest DoS risk, smallest code change. Route fix is 1 line. |
| 2 | P1-4 | Restrict CORS allowed_headers + add production guard | ~30min | Config + Provider | Config-only change, zero risk of regression. Immediately hardens all API routes. |
| 3 | P1-5 | Add timing equalization + silent tenant fallback | ~30min | Service edit (2 lines) | Two-line fix, eliminates information leakage, no dependencies. |
| 4 | P1-1 | HTMLPurifier rule on ticket message + subject | ~3h | New Rule + Request edits | Highest severity stored XSS. Requires composer install + new Rule class. Test thoroughly. |
| 5 | P1-6 | Named rate limiters for ticket-create + domain-list | ~1h | Provider + Route edits | Defensive depth layer. Global 60/min already in place, this adds per-endpoint safety. |
| 6 | P1-2 | Migration + TenantAwareJob trait for queue tables | ~4h | Migration + Trait + Jobs | Largest change, requires migration coordination. Safe to defer slightly — no external exploit path. |

## 4. Previously Listed HIGH Issues — Resolved or Not Applicable

| Issue | Verdict | Evidence |
| --- | --- | --- |
| APP_KEY rotation | RESOLVED | config/app.php already has 'previous_keys' from APP_PREVIOUS_KEYS env. Laravel re-encryption support built-in. .env.example documents the variable. |
| Knowledge base XSS | N/A — NOT YET BUILT | No knowledge_base_articles controller, model, or migration found in backend. Will become P1 when KB module is implemented in a future phase. Pre-implementation requirement documented here. |
| Email enumeration (base) | LARGELY RESOLVED | sendPasswordResetLink() returns trans('passwords.sent') for both found and not-found users. Residual timing gap addressed in P1-5 above. |

Hostinvo Phase 16 · P1 Security Review · 09 March 2026 · 6 items · ~11h total · Do Not Distribute